# Product Requirements Document: Iwry Portuguese Learning App

Version: 1.0
Last Updated: December 21, 2024
Author: Chandler Lewis
Status: Draft for Review

## Executive Summary

Product Name: Iwry (Portuguese Learning Assistant)

Vision Statement
An AI-powered Portuguese learning app that adapts to professional users' schedules and learning patterns through conversational practice, focusing on Brazilian Portuguese for business and social contexts.

Problem Statement
Existing language learning apps use gamification and rigid lesson structures that don't fit busy professionals' workflows. They lack real-world conversation practice, cultural context for business settings, and adaptive correction systems that track persistent mistakes.

Solution
A conversational AI app with two core modes (voice practice and WhatsApp-style texting) that captures mistakes in real-time, routes them to targeted practice, and adapts difficulty based on user performance. Built specifically for professionals working across US-Brazil contexts.

Target Users

- Primary: English-speaking professionals working with Brazilian partners/teams (ages 28-45)

- Secondary: Anyone learning Brazilian Portuguese for business or relocation

Success Criteria

- Users complete 5+ practice sessions per week (retention proxy)

- 70%+ of users report improved confidence in professional Portuguese conversations within 30 days

- Average session length of 8-12 minutes (indicates engagement without friction)

## Product Overview

### Core Value Proposition

For English-speaking professionals working with Brazilian teams
Who need practical Portuguese fluency for business contexts
Iwry is an AI conversation partner
That provides adaptive practice through voice and text conversations
Unlike Duolingo or Babbel
Our product focuses on real-world professional scenarios with cultural context and intelligent mistake correction

### Key Features

- Live Voice Practice: Real-time Portuguese conversations with AI, difficulty-adaptive

- WhatsApp Mode: Text-based practice with Brazilian slang, abbreviations, and cultural context

- Corrections Hub: Centralized mistake tracking with routing to flashcards, conversations, or scenarios

- Learning Dashboard: Visual progress tracking with grammar mastery rings and vocabulary growth charts

- Custom Vocabulary Library: Personal word bank with context and example sentences

- Cultural Context: Embedded tips about Brazilian business culture and regional variations

### Product Principles

- Conversation-First: Learning happens through doing, not studying

- Adaptive Intelligence: AI adjusts difficulty based on performance, not rigid lesson plans

- Mistake-Driven: Errors become practice opportunities through smart routing

- Cultural Fluency: Language tied to real-world Brazilian business and social contexts

- Respect for Time: Sessions designed for 5-15 minute blocks, mobile-optimized

## Goals & Success Metrics

### Business Goals

Primary Goals

- Launch MVP to 50 beta users within 90 days

- Achieve 60% weekly active user rate by month 3

- Validate product-market fit with professionals working in US-Brazil contexts

Secondary Goals

- Build dataset of common mistakes by English speakers learning Portuguese

- Create reusable AI conversation framework for other language pairs

- Establish partnerships with university language programs or corporate training

### Success Metrics

Engagement Metrics

- Daily Active Users (DAU) / Monthly Active Users (MAU) ratio: Target 35%+

- Average sessions per week per user: Target 5+

- Average session duration: Target 8-12 minutes

- Feature usage: 60%+ users use both voice and text modes monthly

Learning Outcome Metrics

- Corrections mastered: Average 10+ per user per month

- Vocabulary retention rate: 70%+ after 30 days

- Grammar pattern mastery: 3+ patterns to 80%+ confidence within 60 days

- User-reported confidence increase: 70%+ report improvement in 30-day survey

Retention Metrics

- Day 1 retention: 80%+

- Day 7 retention: 60%+

- Day 30 retention: 40%+

- 90-day paying conversion: 25%+ (future monetization)

Quality Metrics

- Correction accuracy: 90%+ of AI corrections are grammatically valid

- Cultural tip relevance: 80%+ users find tips helpful (monthly survey)

- Voice recognition accuracy: 85%+ word accuracy in transcription

## User Personas

### Primary Persona: "Executive Emma"

Demographics

- Age: 35

- Role: VP of Partnerships at US tech company

- Location: Seattle, WA

- Works with: Brazilian offices in São Paulo and Belo Horizonte

Goals

- Conduct meetings in Portuguese without translator

- Build rapport with Brazilian partners through language effort

- Understand cultural nuances in business communications

Pain Points

- No time for traditional classes

- Duolingo doesn't teach business vocabulary

- Embarrassed by mistakes in professional settings

- Needs practice but no conversation partners available

Usage Pattern

- Morning commute (15 min voice practice)

- Lunch breaks (WhatsApp mode)

- Evening review (5 min corrections)

- Weekend deep-dive (20-30 min lessons)

Quote: "I need to sound professional in Portuguese, not like I'm ordering at a restaurant."

### Secondary Persona: "Startup Sam"

Demographics

- Age: 29

- Role: Founder exploring Brazil market entry

- Location: Austin, TX

- Works with: Potential Brazilian co-founders and investors

Goals

- Conversational fluency for fundraising pitches

- Understand legal/business terminology

- Navigate Brazilian startup ecosystem

Pain Points

- Inconsistent schedule makes classes impossible

- Needs business-specific vocabulary

- Wants to learn fast (planning Brazil trip in 3 months)

Usage Pattern

- Intense bursts (3-4 sessions per day for 2 weeks)

- Then maintenance mode (2-3 per week)

- Focus on specific topics before meetings

Quote: "I'm pitching Brazilian VCs in 8 weeks. I need to at least understand their questions."

## User Stories

### Core User Journeys

As a user, I want to...

Voice Practice

- Start a voice conversation in Portuguese at my current level

- Receive real-time corrections when I make grammatical mistakes

- See visual feedback when AI is listening vs. speaking vs. processing

- Get pronunciation feedback with phonetic guides

- Receive a spoken summary of my performance after each session

- Choose conversation topics relevant to my work (business meetings, negotiations, small talk)

Text Practice (WhatsApp Mode)

- Practice texting in Portuguese with realistic Brazilian slang and abbreviations

- See inline translations when I tap unfamiliar words

- Get a breakdown of slang/abbreviations used after each conversation

- Add new words directly to my vocabulary library from conversations

- Simulate both casual friend conversations and professional colleague exchanges

Corrections & Learning

- See all my mistakes in one centralized location

- Understand why each mistake was wrong with clear explanations

- Choose how to practice each correction (flashcards, conversation, or scenario)

- Track my progress on mastering specific grammar patterns

- Get spaced repetition reminders for corrections I haven't mastered

Progress Tracking

- See my current Portuguese level (A2, B1, B2, etc.) with visual indicators

- Track vocabulary growth over time with charts

- View grammar mastery levels with progress rings

- Receive daily micro-goals based on my weak spots

- Celebrate milestones when I master grammar patterns or vocabulary

Customization

- Select difficulty level for each practice session

- Add custom vocabulary words with personal context

- Save lesson topics for targeted practice later

- Adjust my daily goals based on available time

### Edge Cases & Error States

Voice Practice

- Handle background noise gracefully (notify user if audio quality is poor)

- Manage interruptions (phone calls, notifications) without losing session progress

- Support offline mode for completed lessons (not real-time practice)

- Recover from API failures with cached content

WhatsApp Mode

- Handle rapid-fire typing and autocorrect interference

- Support emoji keyboard without breaking conversation flow

- Allow users to restart conversations if they get lost

Corrections Hub

- Prevent duplicate correction entries for the same mistake

- Archive mastered corrections after 90 days of no errors

- Handle edge cases where user correction is actually valid (regional variation)

## Functional Requirements

### Module 1: Live Voice Practice

FR-1.1: Session Initiation

- User selects difficulty level (beginner, intermediate, advanced)

- User chooses conversation topic or accepts AI suggestion based on gaps

- User sets session length (5, 10, or 15 minutes)

- System loads appropriate conversation prompts and vocabulary

FR-1.2: Real-Time Conversation

- AI speaks only in Portuguese (except grammar explanations)

- System displays visual status: Listening 🎤 / Processing 🤔 / Speaking 🗣️

- AI responds within 3 seconds of user finishing speech

- Conversation complexity adapts to user's current level

FR-1.3: Mistake Detection & Correction

- System flags grammatical errors in real-time

- Corrections stored in Corrections Hub with timestamp

- Immediate feedback provided mid-conversation ("Quase! Melhor seria: [correct version]")

- Pronunciation errors flagged for post-session review

FR-1.4: Pronunciation Feedback

- System identifies mispronounced words

- Provides IPA notation or simplified phonetic guide

- Plays correct pronunciation (audio playback)

- Adds flagged words to pronunciation practice queue

FR-1.5: Post-Session Summary

- AI provides spoken feedback immediately after session ends

- Written summary includes:

  - Corrections made with explanations

  - New vocabulary introduced

  - Pronunciation issues flagged

  - Suggested focus for next session

- User can route corrections to practice modules

Technical Requirements

- Speech-to-text accuracy: 85%+ for Portuguese

- Text-to-speech: Natural Brazilian Portuguese accent (São Paulo or Rio)

- Latency: <3 seconds from user speech end to AI response start

- Session persistence: Save progress if app closes unexpectedly

### Module 2: Text Practice (WhatsApp Mode)

FR-2.1: Conversation Interface

- UI mimics WhatsApp: message bubbles, timestamps, read receipts

- AI character has Brazilian name and avatar (randomized or user-selectable)

- Typing indicators when AI is composing response

- Support for emoji picker with common Brazilian emoji usage

FR-2.2: Difficulty-Adaptive Content

- Beginner: Standard Portuguese, minimal slang, full words

- Intermediate: Common abbreviations (vc, tbm, blz), moderate slang

- Advanced: Heavy slang, regional variations, complex abbreviations

FR-2.3: Conversation Flow

- 3-7 message exchanges per conversation

- Topics: weekend plans, work updates, food/dining, sports, current events

- AI can initiate or respond to user initiation

- Natural conversation pacing (AI doesn't respond instantly)

FR-2.4: Inline Translation

- User taps any Portuguese word/phrase

- Non-intrusive overlay displays English translation

- Option to "Add to Vocabulary Library" from overlay

- Tracks which words user looks up (triggers practice suggestions)

FR-2.5: Post-Conversation Breakdown

- Vocabulary Used section with confidence ratings (⭐⭐⭐)

- Grammar Spotted section highlighting patterns used

- Cultural Notes explaining context or norms

- Slang/Abbreviation glossary

- Practice routing options (flashcards, corrections, etc.)

Technical Requirements

- Message rendering latency: <500ms

- Translation lookup: <1 second

- Conversation history: Store last 30 conversations per user

- Offline support: Display cached conversations, no new conversations

### Module 3: Corrections Hub

FR-3.1: Correction Capture

- Auto-capture from Voice Practice errors

- Auto-capture from Text Practice grammar issues

- Auto-capture from Lesson exercise mistakes

- Manual entry option for corrections from outside app

FR-3.2: Correction Card Structure Each correction entry includes:

- What user said/wrote (mistake)

- Correct form

- Grammar rule explanation

- Cultural context (why this matters)

- Confidence score (1-5 stars)

- Next review date (spaced repetition)

- Practice status (flashcard created, used in conversation, etc.)

FR-3.3: Practice Routing User selects practice method for each correction:

- Flashcards: Creates conjugation drill or translation card

- Conversation: AI incorporates this pattern in next voice session

- WhatsApp Scenario: Generates text conversation requiring this structure

- Mark as Mastered: Removes from active queue, archives for review

FR-3.4: Spaced Repetition Logic

- Initial review: 1 day after mistake

- Subsequent reviews: 3 days, 7 days, 14 days, 30 days

- Each correct use increases confidence score

- Three consecutive correct uses = mastered

- Mastered corrections reviewed quarterly

FR-3.5: Bulk Actions

- Filter corrections by: grammar type, confidence level, date range

- Batch create flashcards from multiple corrections

- Export corrections as PDF for offline review

Technical Requirements

- Correction deduplication: Prevent duplicate entries for same mistake

- Database: Store unlimited corrections per user

- Sync: Real-time updates across devices

### Module 4: Learning Dashboard

FR-4.1: Progress Overview Display at top of dashboard:

- Current level (A2, B1, B2, C1) with visual progress ring

- Days active streak

- Total conversation minutes this month

- Words mastered count

FR-4.2: Grammar Mastery Visualization Progress rings for each grammar category:

- Verb conjugations (present, past, future)

- Subjunctive mood

- Prepositions

- Gender agreement

- Formal vs. informal registers

Each ring shows:

- Percentage mastered (0-100%)

- Star rating (1-5 stars)

- Last practiced date

FR-4.3: Vocabulary Growth Chart Line chart showing over time:

- Total words learned (cumulative)

- Active vocabulary (words used in last 30 days)

- Passive vocabulary (recognized but not used)

- Retention rate (words remembered from previous months)

Time ranges: 7 days, 30 days, 90 days, all time

FR-4.4: Daily Goal System Small card at top of dashboard:

- AI-generated micro-goal based on user's weak spots

- Examples: "Practice 5 new words today" / "Complete one voice session" / "Review 10 corrections"

- Progress indicator (0/5 words practiced)

- Option to change goal or mark complete

- Streak counter for consecutive days meeting goals

FR-4.5: Recent Activity Feed Chronological list showing:

- Last lesson completed (with topic)

- Last voice session (with duration and corrections count)

- Last WhatsApp conversation (with topic)

- Corrections mastered today

- Vocabulary added to library

FR-4.6: AI-Generated Weekly Focus Personalized recommendation card:

- Suggested focus area (e.g., "Prepositions: em vs. no")

- Reasoning (e.g., "You've avoided these in 4 recent conversations")

- Impact statement (what mastering this unlocks)

- Recommended practice plan (lesson + conversation + scenario)

- One-tap start button

Technical Requirements

- Real-time updates: Dashboard refreshes on session completion

- Data aggregation: Calculate stats from last 90 days of activity

- Caching: Store computed stats to reduce API calls

### Module 5: Structured Learning (LessonsView)

FR-5.1: Lesson Library Organized by:

- Grammar topics (verb tenses, subjunctive, prepositions, etc.)

- Vocabulary themes (business, dining, travel, family, etc.)

- Difficulty level (beginner, intermediate, advanced)

- User's weak spots (AI-curated based on corrections)

FR-5.2: Lesson Structure Each lesson includes:

- Core Explanation: Standard teaching content (3-5 paragraphs)

- Grammar Deep Dive (expandable accordion):

  - Common mistakes with examples

  - Edge cases and exceptions

  - Regional variations

- Cultural Context: 1-2 paragraphs on Brazilian business/social norms

- Practice Exercises: 5-10 interactive questions with instant feedback

- Save Topic Button: Adds topic to user's practice queue for Voice/WhatsApp modes

FR-5.3: Common Mistakes Section Format For each grammar point:

- ❌ Wrong example with explanation

- ✅ Correct example

- Why it matters (usage context)

Example:

❌ "Eu quero que você vai à reunião"

✅ "Eu quero que você vá à reunião"

Why: Desire verbs (querer que) always trigger subjunctive mood

FR-5.4: Cultural Tips Integration Embedded in relevant lessons:

- Business lessons: Tips on Brazilian punctuality, meeting etiquette, email formality

- Social lessons: Tips on greetings (beijos), small talk norms, family importance

- Regional lessons: Differences between São Paulo, Rio, Northeast Brazil

FR-5.5: Topic Saving

- User taps "Save Topic for Practice"

- Topic added to practice queue

- AI incorporates topic into next Voice or WhatsApp session

- User can view saved topics in Settings

Technical Requirements

- Lesson content stored as structured JSON (easy to update)

- Support for rich text formatting (bold, italics, bullet points)

- Offline access to completed lessons

### Module 6: Custom Vocabulary Library

FR-6.1: Manual Word Entry Form fields:

- Portuguese word/phrase (required)

- English meaning (required)

- Example sentence in Portuguese (optional but encouraged)

- Personal note (optional, e.g., "Heard in meeting with Gustavo")

- Context tags (business, casual, family, food, travel)

- Difficulty level (beginner, intermediate, advanced)

FR-6.2: Auto-Add from App Add words directly from:

- Inline translation taps in WhatsApp mode

- Post-conversation breakdowns

- Voice session summaries

- Lesson vocabulary lists

FR-6.3: Library Organization Filter/sort by:

- Category (verbs, nouns, adjectives, phrases, slang)

- Context tags

- Difficulty level

- Date added

- Frequency used

- Needs practice (words looked up 3+ times but not mastered)

FR-6.4: Word Detail View Each word entry shows:

- Word/phrase

- Translation

- Example sentences (user-added + AI-generated)

- Times used in practice

- Confidence score

- Last reviewed date

- Source (where you learned it)

FR-6.5: Practice Integration One-tap actions:

- Create flashcard

- Use in next conversation

- Add to correction queue for review

- Mark as mastered

- Delete from library

Technical Requirements

- Unlimited storage per user

- Full-text search across all fields

- Sync across devices

- Export library as CSV

### Module 7: Flashcard System

FR-7.1: Flashcard Creation Auto-generated from:

- Corrections Hub (one flashcard per correction)

- Vocabulary Library (translation cards)

- Lesson practice exercises (concept cards)

Manual creation:

- User can create custom flashcards

- Front/back format with optional hints

FR-7.2: Flashcard Types

- Translation: Portuguese → English or English → Portuguese

- Conjugation: Verb + tense → correct form

- Fill-in-blank: Sentence with missing word

- Multiple choice: Grammar rule application

FR-7.3: Review Algorithm

- Spaced repetition based on confidence

- Cards due today shown in daily goal

- "Cram mode" for pre-meeting review

- Shuffle option vs. spaced repetition order

FR-7.4: Feedback & Scoring

- User self-rates: Easy / Medium / Hard

- Adjusts next review interval accordingly

- Tracks accuracy rate per card type

Technical Requirements

- Support 1000+ cards per user

- Quick review mode (<30 seconds per card)

- Offline support for downloaded card decks

## Non-Functional Requirements

### Performance

Response Times

- Voice-to-text transcription: <2 seconds

- AI conversation response: <3 seconds from user speech end

- Text message response: <2 seconds

- Inline translation: <1 second

- Dashboard load: <2 seconds

- Lesson load: <1 second

Scalability

- Support 10,000 concurrent users (launch target: 500)

- Handle 100,000 daily API calls to Claude

- Store 1GB data per user (voice recordings, text history, corrections)

### Reliability

Uptime

- 99.5% uptime target

- Graceful degradation if AI API unavailable (show cached content)

- Auto-retry failed API calls (max 3 attempts)

Data Integrity

- Zero data loss on corrections and vocabulary

- Session recovery if app crashes mid-conversation

- Automatic backup every 24 hours

### Security

User Data

- End-to-end encryption for voice recordings

- GDPR/CCPA compliant data handling

- User can delete all data on account deletion

- No sharing of user data with third parties

Authentication

- OAuth 2.0 (Google, Apple sign-in)

- Optional email/password

- Session timeout after 30 days inactive

### Usability

Accessibility

- WCAG 2.1 AA compliance

- Screen reader support for all text

- High contrast mode

- Adjustable font sizes

Localization

- App UI in English (primary)

- Future: Spanish, Portuguese UI options

- Learning content always in Portuguese

### Compatibility

Platforms

- iOS 15+ (iPhone and iPad)

- Android 10+ (phone and tablet)

- Web app (desktop browsers, responsive)

Device Requirements

- Microphone access (for voice practice)

- Speaker or headphones (for audio playback)

- 500MB storage minimum

- Internet connection (required for real-time features, optional for review)

## Technical Architecture

### System Architecture

┌─────────────────────────────────────────────────────┐

│                 Client Applications                  │

│  ┌──────────┐  ┌──────────┐  ┌──────────────────┐  │

│  │ iOS App  │  │Android App│  │   Web App        │  │

│  │ (React   │  │ (React    │  │   (React)        │  │

│  │  Native) │  │  Native)  │  │                  │  │

│  └────┬─────┘  └─────┬─────┘  └────────┬─────────┘  │

└───────┼──────────────┼─────────────────┼────────────┘

│              │                 │

└──────────────┴─────────────────┘

│

▼

┌──────────────────────────────┐

│      API Gateway (REST)      │

│    (Authentication Layer)    │

└──────────────┬───────────────┘

│

┌──────────────┴───────────────┐

│                              │

▼                              ▼

┌───────────────┐            ┌──────────────────┐

│   Backend     │            │   AI Services    │

│   Services    │            │                  │

│   (Node.js)   │◄──────────►│  Claude API      │

│               │            │  Whisper API     │

│   - User Mgmt │            │  ElevenLabs TTS  │

│   - Progress  │            │                  │

│   - Sessions  │            └──────────────────┘

│   - Corrections│

└───────┬───────┘

│

▼

┌─────────────────────┐

│    Database         │

│    (PostgreSQL)     │

│                     │

│  - Users            │

│  - Sessions         │

│  - Corrections      │

│  - Vocabulary       │

│  - Progress         │

└─────────────────────┘

│

▼

┌─────────────────────┐

│   Object Storage    │

│   (AWS S3 / GCS)    │

│                     │

│  - Voice recordings │

│  - User media       │

└─────────────────────┘

### Technology Stack

Frontend

- Framework: React Native (iOS + Android), React (Web)

- State Management: Redux Toolkit or Zustand

- UI Components: React Native Paper or custom design system

- Voice Recording: react-native-audio-recorder-player

- Charts: Victory Native or Recharts

- Offline Storage: AsyncStorage (mobile), IndexedDB (web)

Backend

- Runtime: Node.js 18+

- Framework: Express.js or Fastify

- API Documentation: OpenAPI 3.0 (Swagger)

- Authentication: Passport.js with JWT

- Job Queue: Bull (for spaced repetition reminders)

AI Services

- Conversation: Claude 3.5 Sonnet API (Anthropic)

- Speech-to-Text: Whisper API (OpenAI) or Google Cloud Speech-to-Text

- Text-to-Speech: ElevenLabs (Brazilian Portuguese voice) or Google Cloud TTS

- Fallback: Azure Cognitive Services

Database

- Primary: PostgreSQL 14+ (user data, progress, corrections)

- Caching: Redis (session data, API response caching)

- Search: PostgreSQL full-text search or Elasticsearch (for vocabulary library)

Infrastructure

- Hosting: AWS (EC2, RDS, S3) or Google Cloud Platform

- CDN: CloudFront or Cloud CDN (for static assets)

- Monitoring: Datadog or New Relic

- Error Tracking: Sentry

- Analytics: Mixpanel or Amplitude

DevOps

- Version Control: Git (GitHub or GitLab)

- CI/CD: GitHub Actions or GitLab CI

- Containerization: Docker

- Orchestration: Kubernetes (optional for scale)

## Data Models

### User Schema

typescript

interface User {

id: string; // UUID

email: string;

name: string;

createdAt: Date;

lastActiveAt: Date;

// Learning Profile

currentLevel: 'A1' | 'A2' | 'B1' | 'B2' | 'C1' | 'C2';

targetLevel: 'A1' | 'A2' | 'B1' | 'B2' | 'C1' | 'C2';

dailyGoal: string; // "practice_5_words" | "complete_1_session" | etc.

preferredDifficulty: 'beginner' | 'intermediate' | 'advanced';

// Preferences

voiceGender: 'male' | 'female';

voiceRegion: 'sao_paulo' | 'rio' | 'northeast';

notificationsEnabled: boolean;

// Stats

totalSessions: number;

totalMinutes: number;

currentStreak: number;

longestStreak: number;

vocabularyCount: number;

correctionsCount: number;

}

### Session Schema

typescript

interface Session {

id: string; // UUID

userId: string; // FK to User

type: 'voice' | 'text' | 'lesson' | 'flashcard';

startedAt: Date;

endedAt: Date;

durationMinutes: number;

// Session Details

topic: string;

difficulty: 'beginner' | 'intermediate' | 'advanced';

// Voice-specific

transcription?: string;

audioUrl?: string; // S3 URL

// Text-specific

messages?: Message[];

// Learning Outcomes

newVocabulary: string[]; // Word IDs

correctionsGenerated: string[]; // Correction IDs

grammarPatternsUsed: string[];

// Performance

accuracyRate: number; // 0-100

wordsSpoken?: number;

mistakesCount: number;

}

interface Message {

role: 'user' | 'assistant';

content: string;

timestamp: Date;

}

### Correction Schema

typescript

interface Correction {

id: string; // UUID

userId: string; // FK to User

createdAt: Date;

// Mistake Details

mistakeText: string;

correctText: string;

grammarRule: string;

explanation: string;

culturalContext?: string;

// Categorization

type: 'verb_conjugation' | 'gender_agreement' | 'preposition' |

'subjunctive' | 'pronunciation' | 'vocabulary' | 'other';

difficulty: 'beginner' | 'intermediate' | 'advanced';

// Spaced Repetition

confidenceScore: number; // 1-5

timesReviewed: number;

timesCorrect: number;

nextReviewDate: Date;

masteredAt?: Date;

// Practice Integration

flashcardCreated: boolean;

usedInConversation: boolean;

usedInScenario: boolean;

// Source

sourceSessionId: string; // FK to Session

sourceType: 'voice' | 'text' | 'lesson';

}

### Vocabulary Schema

typescript

interface VocabularyEntry {

id: string; // UUID

userId: string; // FK to User

createdAt: Date;

// Word Details

portugueseText: string;

englishTranslation: string;

exampleSentence?: string;

personalNote?: string;

// Categorization

category: 'verb' | 'noun' | 'adjective' | 'phrase' | 'slang';

tags: string[]; // ['business', 'casual', 'food', etc.]

difficulty: 'beginner' | 'intermediate' | 'advanced';

// Source

source: 'manual' | 'conversation' | 'lesson' | 'correction';

sourceId?: string; // FK to Session or Correction

// Usage Tracking

timesUsed: number;

timesLookedUp: number;

lastUsedAt?: Date;

lastReviewedAt?: Date;

confidenceScore: number; // 1-5

masteredAt?: Date;

}

### Progress Schema

typescript

interface GrammarProgress {

userId: string; // FK to User

grammarType: string; // 'subjunctive', 'verb_conjugation', 'prepositions', etc.

// Mastery Tracking

masteryLevel: number; // 0-100 percentage

starRating: number; // 1-5

lastPracticedAt: Date;

// Detailed Stats

totalAttempts: number;

correctAttempts: number;

commonMistakes: string[]; // Array of mistake patterns

// Breakdown by Sub-Category

subCategories: {

name: string; // e.g., "present_subjunctive", "past_subjunctive"

masteryLevel: number;

attempts: number;

correct: number;

}[];

}

interface VocabularyProgress {

userId: string; // FK to User

date: Date; // Daily snapshot

totalWords: number;

activeWords: number; // Used in last 30 days

passiveWords: number; // Recognized but not used

masteredWords: number;

// Growth Metrics

newWordsToday: number;

retentionRate: number; // Percentage of words remembered

}

### Flashcard Schema

typescript

interface Flashcard {

id: string; // UUID

userId: string; // FK to User

createdAt: Date;

// Card Content

front: string;

back: string;

hint?: string;

type: 'translation' | 'conjugation' | 'fill_blank' | 'multiple_choice';

// Source

sourceType: 'correction' | 'vocabulary' | 'lesson' | 'manual';

sourceId?: string; // FK to Correction or VocabularyEntry

// Spaced Repetition (SM-2 Algorithm)

easeFactor: number; // 1.3 - 2.5

interval: number; // Days until next review

repetitions: number;

nextReviewDate: Date;

// Performance

totalReviews: number;

correctReviews: number;

lastReviewedAt?: Date;

lastDifficulty?: 'easy' | 'medium' | 'hard';

}

### Lesson Progress Schema

typescript

interface LessonProgress {

userId: string; // FK to User

lessonId: string;

status: 'not_started' | 'in_progress' | 'completed';

startedAt?: Date;

completedAt?: Date;

// Exercise Performance

exercisesCompleted: number;

exercisesTotal: number;

accuracyRate: number; // 0-100

// Topic Saving

topicSaved: boolean;

topicUsedInPractice: boolean;

}

```

---

## API Requirements

### Authentication Endpoints

```

POST /api/auth/register

POST /api/auth/login

POST /api/auth/logout

POST /api/auth/refresh-token

GET  /api/auth/me

```

### User Endpoints

```

GET    /api/users/:userId

PATCH  /api/users/:userId

DELETE /api/users/:userId

GET    /api/users/:userId/progress

GET    /api/users/:userId/stats

PATCH  /api/users/:userId/preferences

```

### Session Endpoints

```

POST   /api/sessions/voice/start

POST   /api/sessions/voice/message

POST   /api/sessions/voice/end

POST   /api/sessions/text/start

POST   /api/sessions/text/message

POST   /api/sessions/text/end

GET    /api/sessions/:sessionId

GET    /api/users/:userId/sessions

```

### Correction Endpoints

```

GET    /api/users/:userId/corrections

GET    /api/corrections/:correctionId

POST   /api/corrections

PATCH  /api/corrections/:correctionId

DELETE /api/corrections/:correctionId

POST   /api/corrections/:correctionId/practice

PATCH  /api/corrections/:correctionId/mastered

```

### Vocabulary Endpoints

```

GET    /api/users/:userId/vocabulary

GET    /api/vocabulary/:entryId

POST   /api/vocabulary

PATCH  /api/vocabulary/:entryId

DELETE /api/vocabulary/:entryId

GET    /api/vocabulary/search?q=saudade

POST   /api/vocabulary/:entryId/usage

```

### Flashcard Endpoints

```

GET    /api/users/:userId/flashcards/due

GET    /api/flashcards/:cardId

POST   /api/flashcards

PATCH  /api/flashcards/:cardId

DELETE /api/flashcards/:cardId

POST   /api/flashcards/:cardId/review

```

### Lesson Endpoints

```

GET    /api/lessons

GET    /api/lessons/:lessonId

GET    /api/users/:userId/lesson-progress

POST   /api/lessons/:lessonId/start

POST   /api/lessons/:lessonId/exercise

POST   /api/lessons/:lessonId/complete

POST   /api/lessons/:lessonId/save-topic

```

### Dashboard Endpoints

```

GET    /api/users/:userId/dashboard

GET    /api/users/:userId/grammar-progress

GET    /api/users/:userId/vocabulary-growth

GET    /api/users/:userId/daily-goal

POST   /api/users/:userId/daily-goal

```

### AI Service Endpoints

```

POST   /api/ai/conversation

POST   /api/ai/correction

POST   /api/ai/translation

POST   /api/ai/pronunciation-feedback

```

---

## UI/UX Specifications

### Design System

**Color Palette**

- Primary: #0066CC (Blue, trust and learning)

- Secondary: #00A86B (Green, success and mastery)

- Accent: #FFB300 (Amber, highlights and goals)

- Error: #D32F2F (Red, corrections)

- Background: #FAFAFA (Light gray)

- Surface: #FFFFFF (White)

- Text Primary: #212121 (Dark gray)

- Text Secondary: #757575 (Medium gray)

**Typography**

- Headings: Inter Bold, 24px / 20px / 16px

- Body: Inter Regular, 16px (line height 24px)

- Small: Inter Regular, 14px (line height 20px)

- Portuguese Text: Source Serif Pro (more legible for language learning)

**Spacing**

- Base unit: 8px

- Margins: 16px (mobile), 24px (tablet), 32px (desktop)

- Component padding: 16px

- Tight spacing: 8px

- Loose spacing: 24px

**Iconography**

- Library: Lucide Icons or SF Symbols (iOS)

- Size: 24px standard, 20px small, 32px large

- Style: Outlined (consistent with modern app design)

### Screen Layouts

**Home/Dashboard**

```

┌─────────────────────────────────────┐

│  ☰  Dashboard              👤       │

├─────────────────────────────────────┤

│                                     │

│  Today's Goal 🎯                    │

│  Practice 5 new words               │

│  [████████░░] 4/5                   │

│                                     │

├─────────────────────────────────────┤

│  Progress Overview                  │

│                                     │

│  ┌───────┐  Level: B1               │

│  │  73%  │  Streak: 12 days         │

│  │ ●●●●○ │  Words: 247              │

│  └───────┘                          │

│                                     │

├─────────────────────────────────────┤

│  Grammar Mastery                    │

│                                     │

│  Subjunctive       45% ●●○○○        │

│  Verb Conjugation  73% ●●●●○        │

│  Prepositions      62% ●●●○○        │

│                                     │

├─────────────────────────────────────┤

│  [  🎙️ Voice Practice  ]            │

│  [  💬 WhatsApp Mode   ]            │

│  [  📚 Lessons         ]            │

│                                     │

└─────────────────────────────────────┘

```

**Live Voice Practice**

```

┌─────────────────────────────────────┐

│  ←  Voice Practice          ⋮       │

├─────────────────────────────────────┤

│                                     │

│         ┌───────────┐               │

│         │           │               │

│         │   🎤      │               │

│         │ Listening │               │

│         │           │               │

│         └───────────┘               │

│                                     │

│  [░░░░░░████████] 2:34 / 10:00     │

│                                     │

├─────────────────────────────────────┤

│  Topic: Business Meetings           │

│  Difficulty: Intermediate           │

│                                     │

├─────────────────────────────────────┤

│  Conversation                       │

│                                     │

│  AI: Bom dia! Como você está?       │

│                                     │

│  You: Estou bem, obrigado.          │

│      [quero] → Correction           │

│                                     │

│  AI: Ótimo! Vamos falar sobre...    │

│                                     │

├─────────────────────────────────────┤

│            [  End Session  ]        │

│                                     │

└─────────────────────────────────────┘

```

**WhatsApp Mode**

```

┌─────────────────────────────────────┐

│  ←  Chat with Lucas         ⋮       │

├─────────────────────────────────────┤

│                                     │

│           Today                     │

│                                     │

│  ┌─────────────────────────┐        │

│  │ E aí, tudo bom?          │ 14:23 │

│  │ Bora fazer algo sábado?  │       │

│  └─────────────────────────┘        │

│                                     │

│        ┌───────────────────┐        │

│  14:24 │ Fala! Tô sussa.   │        │

│        │ Q ce tá pensando? │        │

│        └───────────────────┘        │

│                                     │

│  ┌─────────────────────────┐        │

│  │ Pô, tava pensando em    │ 14:25 │

│  │ ir no mercadão          │       │

│  └─────────────────────────┘        │

│                                     │

├─────────────────────────────────────┤

│  [Aa]  Type a message...      📎 😊 │

└─────────────────────────────────────┘

```

**Corrections Hub**

```

┌─────────────────────────────────────┐

│  ←  Corrections            🔍       │

├─────────────────────────────────────┤

│  [All] [Active] [Mastered]          │

│                                     │

├─────────────────────────────────────┤

│  Verb Conjugation                   │

│  ┌─────────────────────────────┐    │

│  │ ❌ Eu quer café              │    │

│  │ ✅ Eu quero café             │    │

│  │                             │    │

│  │ Confidence: ●●○○○            │    │

│  │ Next review: Tomorrow        │    │

│  │                             │    │

│  │ [Flashcard] [Practice] [✓]  │    │

│  └─────────────────────────────┘    │

│                                     │

│  Subjunctive Mood                   │

│  ┌─────────────────────────────┐    │

│  │ ❌ Quero que você vai        │    │

│  │ ✅ Quero que você vá         │    │

│  │                             │    │

│  │ Confidence: ●●●○○            │    │

│  │ Next review: 3 days          │    │

│  │                             │    │

│  │ [Flashcard] [Practice] [✓]  │    │

│  └─────────────────────────────┘    │

│                                     │

└─────────────────────────────────────┘

```

**Vocabulary Library**

```

┌─────────────────────────────────────┐

│  ←  Vocabulary             + 🔍     │

├─────────────────────────────────────┤

│  [All] [Verbs] [Nouns] [Slang]      │

│                                     │

├─────────────────────────────────────┤

│  ┌─────────────────────────────┐    │

│  │ Saudade                     │    │

│  │ Nostalgic longing           │    │

│  │                             │    │

│  │ "Estou com saudade do       │    │

│  │  Brasil"                    │    │

│  │                             │    │

│  │ Used 7x  ⭐⭐⭐⭐             │    │

│  │ Tags: Casual, Emotional     │    │

│  └─────────────────────────────┘    │

│                                     │

│  ┌─────────────────────────────┐    │

│  │ Reunião                     │    │

│  │ Meeting                     │    │

│  │                             │    │

│  │ "Tenho uma reunião às 3h"   │    │

│  │                             │    │

│  │ Used 12x ⭐⭐⭐⭐⭐           │    │

│  │ Tags: Business              │    │

│  └─────────────────────────────┘    │

│                                     │

└─────────────────────────────────────┘

### Interaction Patterns

Voice Practice Status Indicators

- 🎤 Listening: Pulsing microphone icon, blue glow

- 🤔 Processing: Spinning loader, "Thinking..." text

- 🗣️ Speaking: Sound wave animation, green accent

Inline Translation

- User taps Portuguese word in WhatsApp view

- Smooth fade-in overlay appears above word

- Shows English translation + "Add to Library" button

- Tap outside overlay to dismiss

Correction Feedback

- Mistake appears with red underline in conversation

- Correct form shown in green below

- Expandable accordion for full explanation

- Quick action buttons: [Create Flashcard] [Practice] [Got it]

Progress Celebration

- When user masters correction: Confetti animation + "Mastered!" badge

- When streak hits milestone (7, 30, 100 days): Achievement popup

- When level increases: Full-screen celebration with new level badge

### Accessibility Features

Screen Reader Support

- All buttons have descriptive labels

- Conversation history read in chronological order

- Progress percentages announced clearly

- Corrections read as "Mistake: [text], Correct: [text], Explanation: [text]"

Visual Accessibility

- Minimum contrast ratio 4.5:1 for text

- High contrast mode option in settings

- Color is never the only indicator (use icons + text)

- Adjustable text size (100%, 125%, 150%)

Motor Accessibility

- Tap targets minimum 44x44px

- Voice input for all text fields (not just practice)

- Swipe gestures have button alternatives

- No time-based interactions (except session timer, which is optional)

## Development Roadmap

### Phase 1: MVP Foundation (Weeks 1-4)

Week 1-2: Infrastructure & Core Backend

- Set up development environment (React Native project, Node.js backend)

- Configure PostgreSQL database with initial schemas

- Implement authentication (OAuth with Google/Apple)

- Create user management endpoints

- Integrate Claude API for basic conversation

Week 3-4: Voice Practice MVP

- Integrate Whisper API for speech-to-text

- Integrate ElevenLabs for text-to-speech (Brazilian Portuguese)

- Build basic voice conversation flow

- Implement session recording and storage

- Create simple correction capture (no routing yet)

Deliverable: Users can have basic voice conversations with AI in Portuguese, receive corrections, and see conversation history.

### Phase 2: Text Practice & Corrections (Weeks 5-8)

Week 5-6: WhatsApp Mode

- Build WhatsApp-style UI (message bubbles, timestamps)

- Implement text conversation with difficulty adaptation

- Add inline translation feature (tap-to-translate)

- Create post-conversation breakdown view

- Add slang/abbreviation glossary

Week 7-8: Corrections Hub

- Build corrections database and CRUD endpoints

- Create correction card UI with explanations

- Implement spaced repetition algorithm (SM-2)

- Add practice routing (flashcards, conversation, scenario)

- Build basic flashcard system

Deliverable: Users can practice via WhatsApp-style texting, see all corrections in one place, and route corrections to flashcards or future practice.

### Phase 3: Progress Tracking & Dashboard (Weeks 9-12)

Week 9-10: Dashboard

- Build grammar mastery tracking system

- Create vocabulary growth chart (line chart)

- Implement progress rings for grammar categories

- Add current level assessment logic

- Build recent activity feed

Week 11-12: Goals & Gamification

- Implement daily goal system with AI suggestions

- Add streak tracking and milestone celebrations

- Create achievement badges (master 10 corrections, 30-day streak, etc.)

- Build weekly focus recommendation engine

- Add progress export (PDF report)

Deliverable: Users have a comprehensive dashboard showing progress, can set/track daily goals, and receive personalized weekly recommendations.

### Phase 4: Structured Learning & Vocabulary (Weeks 13-16)

Week 13-14: Lessons Module

- Create lesson content library (10 initial lessons)

- Build lesson UI with grammar deep-dives

- Add cultural context sections

- Implement interactive exercises with instant feedback

- Add topic saving for later practice

Week 15-16: Custom Vocabulary Library

- Build vocabulary CRUD endpoints

- Create vocabulary library UI with filters/search

- Add manual word entry form

- Implement auto-add from conversations/corrections

- Build vocabulary practice integration

Deliverable: Users can complete structured lessons with cultural context and build a personal vocabulary library from all app interactions.

### Phase 5: Polish & Beta Launch (Weeks 17-20)

Week 17-18: UX Improvements

- Add pronunciation feedback (IPA guides, phonetic spellings)

- Implement visual feedback in voice mode (listening/processing/speaking)

- Add celebration animations for mastery milestones

- Optimize app performance (reduce load times)

- Implement offline mode for review features

Week 19-20: Beta Preparation

- Write onboarding flow (user level assessment, goal setting)

- Add in-app help/tutorial

- Implement analytics tracking (Mixpanel)

- Set up error monitoring (Sentry)

- Create feedback mechanism (in-app survey, thumbs up/down)

- Beta test with 10 internal users

Deliverable: Polished app ready for closed beta launch to 50 external users.

### Phase 6: Beta Iteration & Public Launch (Weeks 21-24)

Week 21-22: Beta Feedback Loop

- Collect and analyze beta user feedback

- Fix critical bugs and UX issues

- Optimize AI conversation prompts based on usage data

- Improve correction accuracy (reduce false positives)

- Add most-requested features from beta

Week 23-24: Public Launch Prep

- Finalize App Store and Google Play listings

- Create marketing website landing page

- Set up customer support system (email, in-app chat)

- Write privacy policy and terms of service

- Submit to app stores (iOS review takes ~3-5 days)

- Plan launch campaign (social media, ProductHunt, etc.)

Deliverable: Public launch to 500+ users with stable, polished product.

### Post-Launch: Ongoing Iteration (Months 4-6)

Features to Add Based on User Data:

- Advanced pronunciation analysis (phoneme-level feedback)

- Conversation scenarios library (job interviews, negotiations, social events)

- Group study mode (practice with friends)

- Integration with real Brazilian content (news, podcasts, videos)

- Web app version (for desktop users)

- Premium tier with unlimited practice, advanced analytics

Success Criteria for Next Phase:

- 40% 30-day retention

- 5+ sessions per week per active user

- 4.5+ star rating on app stores

- 25% conversion to paid tier (if freemium model)

## Success Metrics & KPIs

### Leading Indicators (Weeks 1-4 Post-Launch)

Engagement

- Daily Active Users (DAU): Target 30% of total users

- Session completion rate: Target 75% (users finish sessions they start)

- Feature adoption: Target 60% use both voice and text modes within first week

- Average session duration: Target 8-12 minutes

Quality

- AI correction accuracy: Target 90%+ (manual review sample)

- Voice recognition accuracy: Target 85%+ word accuracy

- User-reported satisfaction: Target 4/5 stars in post-session survey

### Lagging Indicators (Months 1-3 Post-Launch)

Retention

- Day 1 retention: 80%

- Day 7 retention: 60%

- Day 30 retention: 40%

- Monthly Active Users (MAU) growth: 15% MoM

Learning Outcomes

- Corrections mastered: Average 10+ per user per month

- Vocabulary retention: 70%+ after 30 days (flashcard review accuracy)

- Grammar patterns mastered: 3+ to 80%+ confidence within 60 days

- User-reported improvement: 70%+ report confidence increase in survey

Monetization (Future)

- Free-to-paid conversion: 25% within 90 days

- Monthly recurring revenue (MRR) growth: 20% MoM

- Customer lifetime value (LTV): $150+ per paying user

- Churn rate: <5% monthly

### Tracking & Reporting

Analytics Tools

- Mixpanel or Amplitude for product analytics

- Google Analytics for web traffic

- App Store Connect and Google Play Console for app metrics

- Custom dashboard in Grafana for real-time KPIs

Weekly Reports

- User growth (new signups, DAU, MAU)

- Engagement (sessions per user, session duration, feature usage)

- Retention (cohort analysis, churn rate)

- Quality (correction accuracy, bug reports, crash rate)

Monthly Business Reviews

- Progress toward retention targets

- Learning outcome metrics

- User feedback themes

- Feature prioritization for next sprint

## Open Questions & Decisions Needed

### Product Decisions

Voice vs. Text Balance

- Should we require users to try both modes, or let them choose?

- Current approach: Encourage both but don't force. Track which mode users prefer for future optimization.

AI Personality

- Should AI have a consistent personality (friendly Brazilian colleague) or adapt to user preference?

- Decision needed: Test with beta users. Options: Formal tutor, casual friend, or neutral assistant.

Correction Aggressiveness

- How frequently should AI correct mistakes in real-time vs. waiting until end of session?

- Current approach: Immediate gentle corrections for critical errors, end-of-session summary for minor issues.

Difficulty Adaptation

- Should difficulty auto-adjust based on performance, or require manual user selection?

- Decision needed: Test both. Auto-adjust might frustrate users if it changes too quickly.

### Technical Decisions

Voice Recording Storage

- Should we store user voice recordings indefinitely for quality improvement?

- Privacy consideration: Requires explicit consent. May want 30-day auto-delete option.

- Decision needed: Legal review on GDPR/CCPA compliance.

AI Model Selection

- Claude 3.5 Sonnet vs. Haiku for different features?

- Consideration: Sonnet for complex conversations, Haiku for simple corrections (cost optimization).

- Decision needed: Cost analysis after beta usage data.

Offline Mode Scope

- Which features should work offline?

- Current approach: Flashcard review, lesson reading, vocabulary library. No real-time conversation.

- Decision needed: Is offline lesson practice (without AI feedback) valuable?

Data Retention

- How long to store corrections, sessions, vocabulary?

- Current approach: Indefinite storage unless user deletes account.

- Decision needed: GDPR compliance review (right to be forgotten).

### Business Model Decisions

Pricing Strategy

- Freemium (limited sessions) vs. free trial + subscription?

- Options:

  - Freemium: 10 sessions/month free, unlimited for $15/month

  - Free trial: 14 days free, then $10/month

  - Hybrid: Free tier with ads, $15/month ad-free with advanced features

- Decision needed: Market research on willingness to pay.

Target Market Focus

- Launch broad (anyone learning Portuguese) or niche (professionals working with Brazil)?

- Current approach: Build for professionals, but market broadly.

- Decision needed: Validate product-market fit before narrowing.

Partnership Opportunities

- Should we pursue B2B partnerships (corporate language training, universities)?

- Consideration: Could accelerate user growth but requires sales resources.

- Decision needed: Post-launch after individual user traction.

## Appendix

### Glossary

Spaced Repetition: Learning technique that schedules review of information at increasing intervals to improve long-term retention.

SM-2 Algorithm: SuperMemo 2 algorithm, a popular spaced repetition algorithm used in flashcard apps like Anki.

IPA (International Phonetic Alphabet): Standardized system for phonetic notation, used to show pronunciation.

A1-C2 Levels: Common European Framework of Reference (CEFR) language proficiency levels, from beginner (A1) to mastery (C2).

Subjunctive Mood: Grammatical mood used to express wishes, doubts, possibilities, and hypothetical situations (critical in Portuguese).

Beijos: Brazilian greeting custom of kissing on the cheek (typically 2 kisses, right cheek first).

### Competitive Analysis

Duolingo

- Strengths: Gamification, large user base, free tier

- Weaknesses: Rigid lesson structure, limited conversation practice, not business-focused

- Differentiation: Iwry focuses on real conversation, professional contexts, and adaptive corrections

Babbel

- Strengths: Structured curriculum, speech recognition, business courses

- Weaknesses: Expensive ($13/month), repetitive exercises, limited AI conversation

- Differentiation: Iwry uses advanced AI for natural conversations, not scripted dialogues

Pimsleur

- Strengths: Audio-focused, emphasis on speaking, effective method

- Weaknesses: Expensive ($20/month), no writing practice, outdated UI

- Differentiation: Iwry adds text practice, modern UX, and mistake tracking

iTalki (Human Tutors)

- Strengths: Real human conversation, cultural immersion, personalized feedback

- Weaknesses: Expensive ($10-30/hour), scheduling required, inconsistent quality

- Differentiation: Iwry offers unlimited practice 24/7 at fraction of cost, with consistent quality

Rosetta Stone

- Strengths: Brand recognition, immersive method

- Weaknesses: Expensive ($36/month), slow pacing, limited business content

- Differentiation: Iwry faster-paced, business-focused, AI-powered corrections

### References & Resources

Language Learning Research

- Krashen's Input Hypothesis (comprehensible input drives acquisition)

- Output Hypothesis (speaking practice is critical for fluency)

- Spaced Repetition research (Ebbinghaus forgetting curve)

Portuguese Language Resources

- Brazilian Portuguese grammar guides (Ponto de Encontro textbook)

- Regional slang dictionaries (Dicionário Informal)

- Business Portuguese etiquette guides

Technical Documentation

- Claude API: https://docs.anthropic.com/

- Whisper API: https://platform.openai.com/docs/guides/speech-to-text

- ElevenLabs: https://elevenlabs.io/docs

- React Native: https://reactnative.dev/docs

End of PRD

Next Steps:

- Review and approve PRD

- Assemble development team (1 backend engineer, 1 mobile engineer, 1 designer)

- Set up project management (GitHub Projects or Linear)

- Begin Phase 1 development (infrastructure setup)

- Schedule weekly sprint reviews and monthly stakeholder updates

Product Requirements Document: Iwry (v2.0)Version: 2.2 (Comprehensive Gemini Integration & Feature Expansion)Date: December 21, 2024Status: Advanced Draft / Ready for Architecture ReviewExecutive SummaryProduct Name: Iwry (Portuguese Learning Assistant)Vision: Iwry is an AI-powered Portuguese learni

pasted

Ok. Here is what I came up with:

Review this and update the PRD. You can incorporate, update, optimize, whatever. Let's push this to production quality.

10:07 PM

Synthesized competing frameworks into unified, production-ready product specification.

11s

Chandler has provided a version 2.0 of the Iwry PRD that introduces some significant conceptual improvements, particularly around "scaffolding" and LLM-assisted features. Let me analyze what he's provided and how to integrate it with my comprehensive v1.0 PRD.

Key additions from v2.0:

- Stronger psychological framing - "intermediate plateau," "conversation freeze," cognitive overload, reputation risk

- Gemini as the primary LLM instead of Claude (interesting business decision)

- Three flagship scaffolding features:

  - Smart Hints (voice practice)

  - Magic Polish (text practice)

  - AI Tutor (corrections)

- Better articulation of the "why" - reduces cognitive load, provides safety net, just-in-time learning

- More sophisticated data schema with tracking for assisted vs. unassisted performance

What I need to do:

- Merge the best of both documents - his psychological framing and feature concepts with my comprehensive structure

- Update the tech stack to use Gemini instead of Claude (though I should note this decision carefully)

- Integrate the Smart Hints, Magic Polish, and AI Tutor features into the appropriate modules

- Update data schemas with his additions

- Maintain my comprehensive structure (all the modules, API specs, UI/UX, roadmap, etc.) but enhance with his insights

- Make sure the PRD is "production quality" - clear, actionable, complete, well-structured

I should also:

- Keep the tone grounded and visionary (his preference)

- No em dashes

- Be concise but substantive where it matters

- Think about the business implications of choosing Gemini over Claude

Let me create a unified, production-ready PRD that takes the best of both versions.

# Product Requirements Document: Iwry Portuguese Learning Assistant

Version: 2.0 (Unified Production Specification)
Date: December 21, 2024
Status: Production Ready
Owner: Chandler Lewis, Managing Director, 360 Social Impact Studios

## Executive Summary

### Product Vision

Iwry is an AI-powered Portuguese learning ecosystem designed for high-performance professionals navigating US-Brazil business contexts. Unlike traditional language apps that prioritize gamification and vocabulary drills, Iwry leverages advanced AI reasoning to create a dynamic, scaffolded learning environment that acts as both tutor and real-time communication partner.

The product offers stylistic polishing, cultural nuance adjustment, and deep grammatical insights, specifically tailored for Brazilian Portuguese in high-stakes business and social contexts.

### The Core Problem: The Intermediate Plateau

Professionals working with Brazilian teams often possess passive understanding (reading, listening comprehension) but experience "conversation freeze" during real interactions. This stems from two fundamental anxieties:

1. Cognitive Overload
The inability to recall complex sentence structures (subjunctive mood, clitic placement, register shifts) in real-time while simultaneously processing incoming audio and formulating responses.

2. Reputation Risk
Fear of sounding unprofessional or culturally insensitive. Using "tu" instead of "o senhor" with a senior stakeholder, or translating English business idioms literally, can damage carefully built relationships in Brazil's relationship-driven business culture.

### Why Existing Solutions Fail

- Traditional classes: Too rigid for executive schedules, generic scenarios don't match real business contexts

- Duolingo/Babbel: Gamified vocabulary drills lack professional register, no cultural context for boardroom negotiations

- iTalki tutors: Expensive ($10-30/hour), scheduling friction, inconsistent quality, high-pressure environment creates same anxiety

- Rosetta Stone: Slow pacing designed for casual learners, prohibitively expensive, no business-specific content

### The Iwry Solution: Scaffolded AI Learning

A dual-mode conversational AI application (Voice Practice and WhatsApp-Style Text) equipped with an intelligent "Safety Net." Three flagship features function as training wheels for professional communication:

- Smart Hints (Voice): Context-aware suggestions during conversation freeze moments

- Magic Polish (Text): Instant transformation of broken Portuguese into professional communication

- AI Tutor (Corrections): On-demand deep-dive explanations that build personalized understanding

By leveraging Gemini's long-context window and advanced reasoning, Iwry remembers specific user weaknesses across sessions, creating a hyper-personalized learning curve that accelerates past the intermediate plateau.

### Success Criteria

- Primary: 70% of users report reduced "conversation freeze" anxiety within 30 days

- Engagement: Users complete 5+ practice sessions per week (retention proxy)

- Learning Outcome: Users master 10+ persistent error patterns per month

- Business Impact: 60% report improved confidence in professional Portuguese conversations

- Retention: 40% active at day 30, demonstrating sustained value

## User Personas

### Primary Persona: "Executive Emma"

Profile

- Age: 35

- Role: VP of Partnerships at US tech company

- Location: Seattle, WA

- Works with: Brazilian offices in São Paulo and Belo Horizonte

- Portuguese level: B1 (intermediate plateau)

Pain Points

- Knows subjunctive rules intellectually but can't recall them during live Zoom calls with Brazilian stakeholders

- Fear of cultural gaffes during contract negotiations (wrong level of formality, inappropriate idioms)

- No time for traditional classes, needs practice in 10-15 minute blocks

- Duolingo taught restaurant vocabulary, not M&A terminology

Jobs to Be Done

- Conduct quarterly business reviews in Portuguese without translator

- Write professional emails to Brazilian board members

- Build rapport through language effort (signaling commitment to partnership)

- Navigate cultural nuances in high-stakes negotiations

Quote: "I froze during last week's investor call when the CFO asked about our burn rate. I knew the words but couldn't form the sentence fast enough. I need a way to practice that exact scenario without embarrassing myself in front of real people."

### Secondary Persona: "Startup Sam"

Profile

- Age: 29

- Role: Founder exploring Brazil market entry

- Location: Austin, TX

- Works with: Potential Brazilian co-founders and investors

- Portuguese level: A2 (advanced beginner)

Pain Points

- Pitching Brazilian VCs in 8 weeks, needs business-specific fluency fast

- Inconsistent schedule makes scheduled classes impossible

- Needs legal/startup terminology, not tourist phrases

- Wants cultural coaching (when to use "você" vs. formal address, business meal etiquette)

Jobs to Be Done

- Understand investor questions during pitch meetings

- Write term sheet emails that sound professional

- Navigate Brazilian startup ecosystem cultural norms

- Build relationships with potential co-founders through language effort

Quote: "I'm pitching at CASE in São Paulo next month. I need to at least understand their questions and respond intelligently, even if I can't give a perfect pitch in Portuguese yet."

## Product Strategy & Differentiation

### Pedagogical Approach: Scaffolding Theory

Iwry implements Vygotsky's "Zone of Proximal Development" concept through AI-assisted scaffolding. This allows users to perform at a higher level with assistance, then gradually removes that assistance as competence develops.

Traditional Language Apps: Present material at fixed difficulty, users either struggle (too hard) or get bored (too easy)

Iwry Approach: Meets users exactly where they are, provides real-time support during cognitive overload, then tracks when support is no longer needed

### The Three Pillars of Scaffolding

1. Reduce Cognitive Load (Smart Hints)
Instead of forcing users to simultaneously recall vocabulary, conjugate verbs, and maintain conversation flow, Smart Hints allow them to focus on one skill at a time. This prevents the "freeze" response that derails learning.

2. Build Confidence Through Success (Magic Polish)
Seeing their own thoughts expressed perfectly in Portuguese creates stronger memory anchors than generic textbook examples. This "learning by osmosis" approach builds intuition for natural phrasing.

3. Just-in-Time Learning (AI Tutor)
Rather than front-loading grammar rules that get forgotten, explanations appear exactly when users are most curious. This leverages the "teachable moment" when neural pathways are most receptive.

### Competitive Positioning

| Feature | Duolingo | Babbel | iTalki | Rosetta Stone | Iwry |
| --- | --- | --- | --- | --- | --- |
| AI Conversation | ❌ | ❌ | ✅ (Human) | ❌ | ✅ (Advanced AI) |
| Business Context | ❌ | Limited | Depends on tutor | ❌ | ✅ Native |
| Real-time Hints | ❌ | ❌ | ✅ (Manual) | ❌ | ✅ Automated |
| Cultural Coaching | ❌ | Limited | Depends on tutor | ❌ | ✅ Embedded |
| Scheduling Required | ❌ | ❌ | ✅ | ❌ | ❌ |
| Cost | Free/$13/mo | $13/mo | $10-30/hr | $36/mo | TBD ($15/mo target) |
| Practice Frequency | Unlimited | Unlimited | Limited by budget | Unlimited | Unlimited |

Key Differentiator: Iwry is the only solution that combines unlimited AI conversation practice with professional business context and real-time scaffolding, specifically designed for the intermediate plateau problem.

## Core Features & Modules

### Module 1: Live Voice Practice

Goal: Facilitate real-time oral practice that mimics the pressure of live business calls while providing intelligent tools to manage that pressure.

#### FR-1.1: Session Initiation

User Flow

- User selects difficulty level (beginner, intermediate, advanced)

- User chooses conversation scenario:

  - Business: Quarterly review, contract negotiation, team standup, sales pitch

  - Social: Weekend plans, restaurant ordering, cultural events, family discussion

  - Custom: User-defined scenario based on saved lesson topics

- User sets session length (5, 10, or 15 minutes)

- System loads appropriate conversation prompts and vocabulary

Technical Requirements

- Scenario library: Minimum 20 pre-built scenarios at launch

- Custom scenario generation using Gemini API

- Session configuration saved to user preferences

- Previous session context loaded for continuity

#### FR-1.2: Real-Time Conversation

Conversation Flow

- AI speaks exclusively in Portuguese (except when explaining complex grammar)

- System displays visual status indicators:

  - 🎤 Listening: Pulsing microphone icon, blue glow

  - 🤔 Processing: Spinning loader, "Processando..." text

  - 🗣️ Speaking: Sound wave animation, green accent

- AI responds within 3 seconds of user finishing speech

- Conversation complexity adapts to user's current level based on real-time performance

Adaptive Difficulty Logic

If user responds correctly to 3 consecutive advanced structures:

→ Increase difficulty (introduce more complex vocabulary/grammar)

If user struggles with 2 consecutive simple structures:

→ Decrease difficulty (simplify vocabulary, slower speech)

If user requests hints 3+ times in 5 minutes:

→ Reduce pace, use more familiar vocabulary

Technical Requirements

- Speech-to-text latency: <2 seconds

- AI response generation: <3 seconds from user speech end

- Total latency budget: <5 seconds user speech end to AI speech start

- Audio buffering to prevent choppy playback

- Session state persistence (recover from app interruption)

#### FR-1.3: Mistake Detection & Real-Time Correction

Detection Logic

- System analyzes user's transcribed Portuguese for:

  - Grammatical errors (verb conjugation, gender agreement, preposition usage)

  - Pronunciation issues (identified via confidence scores from STT)

  - Unnatural phrasing (literal translations from English)

  - Register mismatches (informal language in formal context)

Correction Timing Strategy

- Critical errors (change meaning or sound offensive): Immediate gentle interruption

  - Example: "Desculpe, só para clarificar..." [Quick correction] "...voltando ao assunto..."

- Minor errors (still understandable): Noted for end-of-session summary

  - Grammar mistakes, pronunciation variations

- Pronunciation issues: Flagged but not interrupted (addressed in post-session summary)

Storage & Routing

- All corrections automatically saved to Corrections Hub

- Immediate feedback provided mid-conversation ("Quase! Melhor seria: [correct version]")

- User can tap correction to see full explanation or continue conversation

Technical Requirements

- Grammar checking via Gemini API with user context

- Correction confidence threshold: 90% (avoid false positives)

- Graceful degradation if API is slow (delay correction until natural pause)

#### FR-1.4: Pronunciation Feedback

Pronunciation Analysis

- System identifies mispronounced words using STT confidence scores

- Common issues for English speakers:

  - Nasal vowels (ão, ões, ãe)

  - Rolled R vs. English R

  - Open vs. closed vowels (ê vs. é)

  - Word-final L (sounds like "oo")

Feedback Mechanism

- During session: Pronunciation issues flagged but not interrupted

- Post-session summary: Dedicated pronunciation section with:

  - IPA notation (e.g., "pão" = [pɐ̃w̃])

  - Simplified phonetic guide (e.g., "PAH-oong with nasal sound")

  - Audio playback of correct pronunciation

  - Comparison: User's pronunciation vs. target pronunciation (if technically feasible)

Practice Queue Integration

- Flagged words automatically added to pronunciation practice queue

- Spaced repetition scheduling for pronunciation drills

- Progress tracking: Show improvement over time with same word

Technical Requirements

- STT must return word-level confidence scores

- Pronunciation drill library with native audio for 500+ common words

- Audio comparison feature (stretch goal, may require additional ML model)

#### FR-1.5: Post-Session Summary

Spoken Feedback (Immediate)

- AI provides verbal summary in Portuguese immediately after session ends:

  - "Ótimo trabalho! Você usou o subjuntivo 3 vezes corretamente."

  - "Vamos praticar a pronúncia de 'R' forte. Palavras como 'rato', 'rua', 'carro'."

  - "Na próxima sessão, vamos focar em preposições 'por' e 'para'."

Written Summary (Detailed) User sees comprehensive report:

- Performance Overview

  - Session duration, words spoken, accuracy rate

  - New vocabulary introduced (with translations)

  - Grammar patterns practiced

- Corrections Made

  - List of all errors with explanations

  - One-tap routing to Corrections Hub for detailed review

- Pronunciation Issues

  - Words flagged with IPA/phonetic guides

  - Audio playback for each

- Suggested Focus

  - AI-generated recommendation for next session based on patterns

  - Example: "You avoided subjunctive constructions. Let's practice that next time."

- Quick Actions

  - [Add all corrections to practice queue]

  - [Create flashcards from new vocabulary]

  - [Schedule next session with same scenario]

Technical Requirements

- Summary generated within 5 seconds of session end

- Cached summaries for offline review

- Export summary as PDF (for users who want to share with tutors)

#### FR-1.6: ✨ Smart Hints (NEW)

Goal: Eliminate "conversation freeze" by providing intelligent, context-aware suggestions exactly when users need them, without breaking immersion.

Trigger Mechanisms

- Manual Request

  - User taps floating "✨ Hint" button near microphone interface

  - Button placement: Bottom-right corner, semi-transparent until hovered

- Automatic Detection (Adaptive)

  - Silence duration >10 seconds (configurable per user preference)

  - Detection of distress filler words:

    - Portuguese: "É... um... como se diz..."

    - English escape: "How do I say..." or code-switching mid-sentence

  - Repeated false starts (user begins sentence 2+ times without completing)

AI Processing Logic

Input Package to Gemini API:

json

{

"conversationHistory": [last 5 turns of dialogue],

"currentTopic": "Salary Negotiation",

"userProfile": {

"level": "B1",

"knownVocabulary": [array of mastered words],

"weakGrammar": ["subjunctive_future", "por_vs_para"],

"recentMistakes": [last 3 correction types]

},

"contextualClues": "User is trying to ask for 15% salary increase but being respectful"

}

```

**Prompt Engineering Strategy**:

```

You are an expert Portuguese coach whispering assistance during a live conversation.

The user is stuck at this exact moment. They need help continuing this thought.

Context: [Full context package]

Provide TWO response options that complete their thought naturally:

Option A ("Safety Play"):

- Simple, grammatically standard sentence

- Uses B1-level vocabulary only

- Easy to pronounce and remember

- Example: "Eu gostaria de discutir meu salário."

Option B ("Power Play"):

- More sophisticated business register

- Uses advanced grammar (e.g., conditional, future subjunctive)

- Native-like phrasing with idiomatic expressions

- Example: "Gostaria de solicitar uma revisão salarial, caso seja possível."

For any complex words, include simplified phonetic pronunciation in parentheses.

```

**Output & User Interaction**

**UI Presentation**:

- Hints appear as overlay cards sliding up from bottom

- Each option shows:

- Portuguese text (large, readable font)

- English translation (small, gray text below)

- Phonetic guide for difficult words (expandable)

- Estimated difficulty badge (⭐ Simple / ⭐⭐ Advanced)

**User Actions**:

1. **Select & Speak**: User taps option, reads it aloud, conversation continues

2. **Modify**: User can edit suggestion before speaking (tracked as "partial assist")

3. **Dismiss**: User decides to form own response (tracked as "hint rejected")

**Learning Integration**

**Vocabulary Flagging**:

- Any word used in a hint that isn't in user's "mastered" list gets automatically flagged

- Added to spaced repetition queue with context: "Used in salary negotiation scenario"

- Review scheduled for next day

**Performance Tracking**:

- Session marked as "assisted" for that turn

- Metrics tracked:

- `hintsRequested: number` (per session)

- `assistedTurns: number[]` (specific turn indices)

- `hintAcceptanceRate: number` (% of hints actually used)

- Long-term goal: Reduce hint dependency over 30 days

**Gamification Element**:

- "Hint-Free Streak" badge when user completes session without requesting hints

- Progress visualization: "You used 5 hints this week vs. 12 last week. Nice improvement!"

**Technical Requirements**

- Hint generation latency: <4 seconds from trigger

- Gemini API call optimization: Reuse conversation context from previous turns

- Offline fallback: Pre-cached generic hints for common scenarios (lower quality but functional)

- A/B testing: Track whether users prefer Option A vs. Option B to improve future suggestions

---

### Module 2: Text Practice (WhatsApp Mode)

**Goal**: Build writing reflexes and teach register adjustment (formal vs. informal) through asynchronous, low-pressure text interaction that mimics real Brazilian communication patterns.

#### FR-2.1: Conversation Interface

**Visual Design**

- Authentic WhatsApp UI: Message bubbles, timestamps, read receipts (✓✓)

- AI character details:

- Randomized Brazilian name and avatar (Lucas, Ana, Gustavo, Mariana)

- User can customize relationship context (colleague, friend, client, family)

- Character personality matches relationship (casual friend vs. formal business contact)

- Typing indicators when AI is composing response

- Voice note option: AI sends audio message, user can practice transcription

**Message Interaction**

- Standard message bubbles (user's messages on right, AI on left)

- Timestamps on each message cluster

- Emoji picker with common Brazilian emoji usage patterns

- Support for Portuguese keyboard with accents (ç, ã, é, ô, etc.)

**Technical Requirements**

- Message rendering latency: <500ms

- Smooth scrolling for long conversation histories

- Auto-scroll to latest message with unread indicator

- Offline mode: Display cached conversations, disable new messages

#### FR-2.2: Difficulty-Adaptive Content

**Difficulty Tier Characteristics**

**Beginner (A1-A2)**

- Standard Portuguese spelling (full words, no abbreviations)

- Simple present tense, basic vocabulary

- Short sentences (5-8 words average)

- Minimal slang, culturally neutral topics

- Example: "Olá! Tudo bem? Você quer almoçar amanhã?"

**Intermediate (B1-B2)**

- Common abbreviations: vc (você), tb/tbm (também), blz (beleza), pq (porque)

- Mix of verb tenses, moderate slang (massa, legal, bacana)

- Compound sentences with conjunctions

- Cultural references (futebol, carnaval, regional foods)

- Example: "E aí! Tudo certo? Vc tá livre amanhã? A gnt podia almoçar no mercadão."

**Advanced (C1-C2)**

- Heavy slang, regional variations (Northeast vs. São Paulo vs. Rio)

- Complex abbreviations: agr (agora), dps (depois), msg (mensagem), hj (hoje)

- Informal grammar (dropped pronouns, colloquial verb forms)

- Idiomatic expressions, cultural inside jokes

- Example: "Fala mano! Blz? Bora trampar no projeto amanhã? Dps a gnt vê isso."

**Adaptive Logic**

```

If user responds quickly and accurately at current level for 3 exchanges:

→ Introduce 1-2 new slang terms or abbreviations

If user looks up 3+ translations in single conversation:

→ Reduce slang density, simplify vocabulary

If user uses advanced structures unprompted:

→ Match that complexity level in responses

```

#### FR-2.3: Conversation Flow

**Conversation Structure**

- Length: 3-7 message exchanges per conversation

- Natural pacing: AI doesn't respond instantly (2-5 second delay before "typing" indicator)

- Initiation: AI can start conversation or respond to user initiation

**Topic Categories**

- **Casual Social**: Weekend plans, food recommendations, sports discussion, entertainment

- **Work Updates**: Project status, meeting coordination, deadline discussion

- **Cultural**: Brazilian holidays, regional traditions, music/arts

- **Current Events**: News topics (requires web search integration for relevance)

**Conversation Triggers**

- Random initiation: AI sends message based on user's saved practice topics

- Scheduled: Daily practice reminder with conversation prompt

- User-initiated: User starts conversation with any topic

**Technical Requirements**

- Conversation history: Store last 30 conversations per user

- Context continuity: AI remembers previous conversations with same character

- Topic modeling: Extract topics from conversation for analytics

#### FR-2.4: Inline Translation

**User Interaction**

1. User taps any Portuguese word or phrase in conversation

2. Non-intrusive overlay appears directly above/below tapped element

3. Overlay displays:

- English translation

- Part of speech (verb, noun, adjective, etc.)

- "Add to Vocabulary Library" button

- "Show Examples" button (generates 2-3 usage examples)

**Translation Quality**

- Uses Gemini API for context-aware translation

- Considers conversation context (informal "tá" vs. formal "está")

- Handles idiomatic expressions (doesn't translate literally)

- Example: "Fala!" → "What's up!" (not literal "Speak!")

**Learning Analytics**

- Tracks which words user looks up

- Frequency tracking: Words looked up 3+ times flagged for focused practice

- Context tracking: Associates word with conversation topic for better retention

**Technical Requirements**

- Translation lookup latency: <1 second

- Tap target: Minimum 44x44px for accessibility

- Works on individual words or multi-word phrases

- Overlay dismisses on tap outside or scroll

#### FR-2.5: Post-Conversation Breakdown

**Breakdown Structure**

**1. Vocabulary Used Section**

```

New Words Introduced:

- Bora (vamos) - Let's go ⭐⭐⭐ High confidence

- Massa (legal) - Cool ⭐⭐ Medium confidence

- Flw (falou) - Bye ⭐ New word

Previously Learned:

- Tô (estou) - I am ⭐⭐⭐⭐⭐ Mastered

- Blz (beleza) - Okay ⭐⭐⭐ High confidence

```

**2. Grammar Patterns Spotted**

```

✅ Successfully Used:

- Present continuous: "Tô pensando em ir" (I'm thinking of going)

- Informal future: "A gente vai" (We will go)

⚠️ Opportunities:

- Could have used subjunctive: "Talvez a gente vá" instead of "Talvez a gente vai"

- Register tip: With a business contact, use "nós vamos" instead of "a gente vai"

```

**3. Cultural Notes**

```

Brazilian Communication Style:

Brazilians rarely confirm exact times in casual plans. "Dps das 2" (after 2)

is common, and 15-30 minute flexibility is expected and not considered rude.

This contrasts with US punctuality norms.

For business contexts, always confirm specific times to avoid miscommunication.

4. Slang & Abbreviation Glossary

- Alphabetical list of all slang/abbreviations used

- Full form, English meaning, usage context

- Regional variation notes when relevant

5. Practice Routing Options

- Add "massa" to flashcards

- Practice subjunctive with "talvez" in next voice session

- Review informal contractions lesson

- Save "weekend plans" topic for future practice

Technical Requirements

- Breakdown generated within 3 seconds of conversation end

- Persistent storage for review anytime

- Export as PDF or text for external study

#### FR-2.6: ✨ Magic Polish (NEW)

Goal: Transform rough, grammatically incorrect, or "Pinglish" (Portuguese-English mix) input into professional, natural Portuguese, teaching correct phrasing through immediate visual transformation.

Trigger Mechanism

- User types text into WhatsApp input field

- Before sending, user taps "✨ Sparkle" icon next to send button

- System intercepts message, processes it, replaces with polished version

Input Flexibility

The system accepts and intelligently processes:

- Broken Portuguese

  - Input: "Eu precisa falar com senhor amanhã sobre projeto"

  - Issues: Wrong conjugation, missing article, no formality marker

- Pure English

  - Input: "I need to speak with you tomorrow about the project"

  - System translates with appropriate register

- Pinglish (Mixed)

  - Input: "Eu preciso schedule uma meeting com você tomorrow"

  - System detects code-switching, replaces with Portuguese equivalents

- Culturally Inappropriate

  - Input: "Você pode fazer isso até amanhã" (direct command, sounds rude)

  - System softens: "Você poderia fazer isso até amanhã, por favor?"

AI Processing Logic

Input Package to Gemini API:

json

{

"userInput": "Eu precisa falar senhor amanhã",

"recipientContext": {

"name": "Dr. Silva",

"relationship": "client",

"formality": "high",

"culturalContext": "Brazilian CEO, 55+ years old"

},

"userProfile": {

"level": "B1",

"knownMistakes": ["verb_conjugation", "article_usage"]

},

"conversationHistory": [last 3 messages for context]

}

```

**Prompt Engineering Strategy**:

```

You are an expert Brazilian Portuguese writing coach. The user wants to send this message: "[Input]"

Context:

- Recipient: [Relationship, formality level, cultural context]

- User's level: [B1]

- Common mistakes: [verb conjugation, formality register]

Task:

1. Rewrite the message to sound natural and culturally appropriate

2. Match the formality level to the recipient relationship

3. Fix grammar errors while preserving the user's intent

4. Flag any cultural red flags (rude phrasing, inappropriate idioms)

Output:

{

"polished": "Polished message here",

"changes": [

{

"original": "Eu precisa",

"corrected": "Eu preciso",

"reason": "First person conjugation of 'precisar' is 'preciso'"

}

],

"culturalAlert": null or "Warning message if applicable"

}

```

**UI Feedback & Diff View**

**Visual Transformation**

1. User taps ✨ Sparkle icon

2. Input field animates (subtle shimmer effect)

3. Text morphs from original to polished version

4. Changed portions briefly highlight in green

**Diff View (Educational Component)**

- User long-presses the polished message bubble

- Overlay appears showing side-by-side comparison:

```

Original:                    Polished:

Eu precisa falar senhor  →  Eu preciso falar com o senhor

Changes:

❌ "precisa" → ✅ "preciso"

Reason: First-person conjugation of precisar

❌ Missing "com o" → ✅ Added "com o"

Reason: Preposition "com" required, article "o" shows respect

Register Shift:

Changed from neutral to formal (appropriate for senior client)

```

**Cultural Alert Handling**

If system detects potential cultural issue:

```

⚠️ Cultural Alert

Your message: "Você pode fazer isso hoje"

Could sound: Demanding/Rude

Why: Direct commands without softening language can seem

aggressive in Brazilian business culture

Suggested: "Você poderia fazer isso hoje, se possível?"

(Could you do this today, if possible?)

[Use Original] [Use Polished]

```

**Learning Integration**

**Change Tracking**

- All transformations logged to Corrections Hub

- Common patterns detected: "User frequently forgets 'com' preposition with 'falar'"

- Targeted practice generated: Lesson on "Verbs that require prepositions"

**Dependency Monitoring**

```

Session Metrics:

magicPolishUsed: 5 times this conversation

manuallyCorrectSentences: 2 times

Goal: Over 30 days, reduce polish dependency by 20%

Progress visualization:

Week 1: 80% of messages polished

Week 2: 65% of messages polished

Week 3: 50% of messages polished ← "You're getting more independent!"

```

**Technical Requirements**

- Polish generation latency: <3 seconds

- Offline fallback: Basic grammar checking without cultural nuance

- A/B testing: Does showing "Diff View" improve learning vs. just showing polished version?

- Privacy: User can disable "Save for Learning" if discussing sensitive business topics

---

### Module 3: Corrections Hub

**Goal**: Transform error correction from punitive feedback into personalized learning pathways by providing deep linguistic understanding and flexible practice routing.

#### FR-3.1: Correction Capture

**Automatic Capture Sources**

- Voice Practice: All grammatical errors, pronunciation issues

- Text Practice: Grammar mistakes, unnatural phrasing

- WhatsApp Mode: Errors detected before Magic Polish transformation

- Lesson Exercises: Incorrect answers with full context

**Manual Entry**

- User can add corrections from outside app

- Use case: User made mistake during real business call, wants to remember and practice

- Form fields:

- What you said (Portuguese)

- What you should have said

- Context (optional, e.g., "During contract negotiation")

**Deduplication Logic**

- System detects similar mistakes (e.g., same verb conjugation error)

- Groups recurring patterns under single card

- Tracks recurrence count: "You've made this mistake 5 times"

#### FR-3.2: Correction Card Structure

**Standard Correction Card**

```

┌─────────────────────────────────────┐

│ Verb Conjugation                    │

├─────────────────────────────────────┤

│ ❌ What you said:                   │

│    "Eu quer café"                   │

│                                     │

│ ✅ Correct form:                    │

│    "Eu quero café"                  │

│                                     │

│ 📋 Quick Rule:                      │

│    -ER verbs in first person (eu)   │

│    end in -O, not -ER               │

│                                     │

│ 💡 Why this matters:                │

│    "Querer" (to want) is one of the │

│    most common verbs. Mastering it  │

│    makes conversations flow         │

│    naturally.                       │

│                                     │

│ 🎯 Confidence: ●●○○○ (2/5)          │

│ 📅 Next review: Tomorrow            │

│ 🔁 Times reviewed: 3                │

│ ✅ Times correct: 1                 │

│                                     │

│ [✨ Ask AI Tutor] [📚 Flashcard]    │

│ [🎙️ Practice] [✓ Mastered]         │

└─────────────────────────────────────┘

```

**Cultural Context Corrections**

```

┌─────────────────────────────────────┐

│ Cultural Sensitivity                │

├─────────────────────────────────────┤

│ ⚠️ What you said:                   │

│    "Você, faça isso agora"          │

│    (You, do this now)               │

│                                     │

│ ✅ Better phrasing:                 │

│    "Você poderia fazer isso,        │

│     por favor?"                     │

│    (Could you do this, please?)     │

│                                     │

│ 🌍 Cultural Note:                   │

│    Direct commands can sound rude   │

│    in Brazilian business culture.   │

│    Conditional tense + "por favor"  │

│    builds rapport and shows respect.│

│                                     │

│ 🎯 Formality Level:                 │

│    Use with: Clients, executives,   │

│    first-time contacts              │

│    Okay to simplify with: Close     │

│    team members after relationship  │

│    is established                   │

└─────────────────────────────────────┘

```

#### FR-3.3: Practice Routing

**Routing Options from Correction Card**

**1. Create Flashcard**

- Instantly generates flashcard for spaced repetition

- Card type auto-selected based on error type:

- Conjugation error → Conjugation drill card

- Vocabulary gap → Translation card

- Pronunciation issue → Audio comparison card

**2. Trigger Voice Practice**

- System notes: "Incorporate 'querer' verb naturally in next session"

- AI conversation steering: Creates scenarios that require this verb

- Example: If user mistakes "querer," next session might be "restaurant ordering" which naturally uses "Eu quero..."

**3. Generate WhatsApp Scenario**

- Creates text conversation specifically designed to practice this pattern

- Example: Mistake was formal vs. informal register

- Scenario 1: Texting with CEO (high formality required)

- Scenario 2: Texting with intern (can use informal)

- User practices appropriate register selection

**4. Mark as Mastered**

- Removes from active corrections queue

- Archives for quarterly review

- Celebration animation: "You've mastered conjugating 'querer'! 🎉"

#### FR-3.4: Spaced Repetition Logic

**Algorithm: Modified SM-2 (SuperMemo 2)**

**Initial Review Schedule**

- First review: 1 day after mistake

- If correct: 3 days

- If correct again: 7 days

- If correct again: 14 days

- If correct again: 30 days

- If correct again: 90 days → Mastered

**On Incorrect Review**

- Reset interval to 1 day

- Decrease confidence score

- Flag for "struggling with" list

**Confidence Score Calculation**

```

Confidence = (Correct Reviews / Total Reviews) * 100

⭐ (0-20%): Just learning

⭐⭐ (21-40%): Getting there

⭐⭐⭐ (41-60%): Improving

⭐⭐⭐⭐ (61-80%): Strong grasp

⭐⭐⭐⭐⭐ (81-100%): Mastered

Mastery Criteria

- Three consecutive correct uses in different contexts

- Minimum 7 days since first correct use (ensures long-term retention)

- Used correctly in at least one voice session (not just flashcards)

#### FR-3.5: Bulk Actions & Filtering

Filter Options

- By Grammar Type: Verb conjugation, subjunctive, prepositions, gender agreement, etc.

- By Confidence Level: Only show struggling corrections (1-2 stars)

- By Date Range: Corrections from this week, this month, all time

- By Source: Voice errors, text errors, lesson mistakes

- By Status: Active, mastered, archived

Bulk Actions

- Select multiple corrections

- Create flashcard deck from selection

- Schedule practice session focused on selected patterns

- Export as study guide (PDF with all explanations)

- Archive all mastered corrections

#### FR-3.6: ✨ AI Tutor Deep Dive (NEW)

Goal: Provide on-demand, personalized explanations that go beyond simple "correct vs. incorrect" to build deep grammatical understanding and intuition.

Trigger

- User opens correction card

- Taps "✨ Ask AI Tutor Why" button

- System generates comprehensive explanation tailored to user's learning history

AI Processing Logic

Input Package to Gemini API:

json

{

"mistake": "Eu quer café",

"correct": "Eu quero café",

"fullSentenceContext": "User was ordering at restaurant during practice session",

"errorType": "verb_conjugation",

"grammarRule": "ER_verb_first_person_present",

"userProfile": {

"nativeLanguage": "English",

"currentLevel": "B1",

"learningStyle": "visual" // from onboarding quiz

},

"mistakeHistory": {

"thisSpecificError": 5, // 5th time making this exact mistake

"thisGrammarPattern": 12, // 12 total conjugation errors

"timeSinceFirstOccurrence": "14 days"

},

"userInterests": ["tech", "business", "startups"] // for relevant analogies

}

```

**Prompt Engineering Strategy**:

```

You are an expert Portuguese tutor for English-speaking professionals.

Student Profile:

- Native English speaker, B1 level

- Learning style: Visual learner

- Interests: Tech, business, startups

- Has made this exact mistake 5 times over 14 days

Mistake: "Eu quer café" → Correct: "Eu quero café"

Grammar Rule: ER verb conjugation, first person present tense

Task: Explain WHY this mistake happens and HOW to remember the correct form.

Requirements:

1. Start with the "English interference" (why English speakers make this error)

2. Explain the rule simply, avoiding dense linguistic jargon

3. Use an analogy from tech/business if possible

4. Provide 3 fresh examples relevant to professional contexts

5. Include a memory trick or mnemonic

6. End with encouragement (this is the 5th time, so acknowledge the struggle)

Tone: Patient, encouraging, practical (not academic)

Length: 2-3 short paragraphs maximum

```

**Example Output**:

```

🧠 Why this happens:

In English, we use the infinitive form after "I" (I want, I need, I like).

Portuguese is different—the verb ending changes based on WHO is doing the action.

Think of it like variable assignments in code:

- eu = always changes to -O

- você/ele/ela = stays as base form

- nós = changes to -MOS

For "querer" (to want):

- Eu quer❌ → Eu quero ✅ (I want the proposal)

- Você quer ✅ (You want the proposal)

- Nós queremos ✅ (We want the proposal)

💡 Memory trick: "EU always ends in O" (both end in vowels!)

More examples for business:

- "Eu preciso do relatório" (I need the report)

- "Eu quero agendar a reunião" (I want to schedule the meeting)

- "Eu prefiro discutir pessoalmente" (I prefer to discuss in person)

You've tackled this pattern 5 times now—that's persistence! Each repetition is

building the neural pathway. By the 10th time, it'll feel automatic. Keep going! 💪

```

**Adaptive Explanation Logic**

**First Time User Asks (Curiosity)**

- Provide standard explanation with examples

- Positive, encouraging tone

- Focus on "rule + memory trick"

**Second Time User Asks (Confusion)**

- Acknowledge: "Let's try a different approach..."

- Use different analogy or teaching method

- More visual aids (example sentences in table format)

**Third+ Time User Asks (Frustration)**

- Empathetic acknowledgment: "This pattern is tricky for English speakers—you're not alone!"

- Offer alternative learning strategy: "Maybe practice this through writing first (less pressure than speaking)?"

- Suggest intensive practice: "Let's create 5 flashcards just for this verb and drill it daily for a week"

**Explanation Persistence & Variation**

- First explanation cached to avoid repetitive AI calls

- If user asks again after 7+ days, system serves fresh explanation with different examples

- System detects if user is "stuck" on same error and escalates intervention

- Example: "You've struggled with this for 3 weeks. Want to schedule a focused 10-minute drill session on just conjugation?"

**Learning Analytics Integration**

**Engagement Tracking**

```

Correction Card Metrics:

aiTutorConsulted: true

timesConsulted: 3

avgTimeSpentReadingExplanation: 45 seconds

userRating: "👍 Helpful" / "👎 Still confused"

```

**Insight Generation**

- System identifies patterns: "User consults AI Tutor most for subjunctive mood—consider adding a dedicated lesson"

- Personalized dashboard insight: "Your top 3 consulted topics: Subjunctive (8x), Prepositions (6x), Gender agreement (4x)"

**Technical Requirements**

- Explanation generation latency: <5 seconds

- Explanation caching for 7 days (serve cached if re-asked within week)

- User can rate explanation (👍/👎) to improve future generations

- Offline mode: Show cached explanation if available, or generic rule if not

---

### Module 4: Learning Dashboard

**Goal**: Provide clear, motivating visualization of progress while surfacing actionable insights about learning patterns and weak spots.

#### FR-4.1: Progress Overview

**Top-Level Metrics (Always Visible)**

```

┌─────────────────────────────────────┐

│  Dashboard                          │

├─────────────────────────────────────┤

│                                     │

│  Current Level: B1                  │

│  ┌───────────┐                      │

│  │    73%    │  Target: B2          │

│  │  ●●●●○    │  Est. 6 weeks        │

│  └───────────┘                      │

│                                     │

│  🔥 Streak: 12 days                 │

│  💬 Total Minutes: 487              │

│  📚 Words Mastered: 247             │

│  ✅ Corrections Mastered: 18        │

│                                     │

└─────────────────────────────────────┘

```

**Level Progression Logic**

- Based on vocabulary mastered + grammar patterns mastered + session performance

- Algorithm weights recent performance more heavily

- Transparent to user: Tapping level shows breakdown

- "You're 73% to B2 based on: Vocabulary (80%), Grammar (70%), Fluency (65%)"

**Streak Calculation**

- A "day" counts if user completes at least one full session (voice, text, or lesson)

- Review-only days (flashcards, corrections) don't count toward streak (encourages active practice)

- Streak freeze: One "off day" forgiven per week (doesn't break streak)

#### FR-4.2: Grammar Mastery Visualization

**Progress Rings for Major Grammar Categories**

```

┌─────────────────────────────────────┐

│  Grammar Mastery                    │

├─────────────────────────────────────┤

│                                     │

│  Subjunctive Mood      45% ●●○○○    │

│  ├─ Present subjunctive   60%       │

│  ├─ Imperfect subjunctive 40%       │

│  └─ Future subjunctive    30%       │

│                                     │

│  Verb Conjugation      73% ●●●●○    │

│  ├─ Present tense         90%       │

│  ├─ Preterite            70%       │

│  └─ Imperfect            60%       │

│                                     │

│  Prepositions          62% ●●●○○    │

│  ├─ Por vs. Para          55%       │

│  ├─ Em vs. No             70%       │

│  └─ A vs. Para            60%       │

│                                     │

│  Gender Agreement      88% ●●●●●    │

│                                     │

│  [View Detailed Breakdown]          │

│                                     │

└─────────────────────────────────────┘

```

**Mastery Calculation**

```

Mastery % = (Correct Uses / Total Attempts) * 100

Where:

- Correct Uses = Times user applied pattern correctly (voice, text, lessons)

- Total Attempts = All instances where pattern was relevant

Threshold for "Mastered":

- 80%+ accuracy

- Minimum 10 attempts

- Correct use in last 3 sessions

```

**Sub-Category Drill-Down**

- Tapping a category expands to show sub-patterns

- Each sub-pattern clickable to see specific corrections and practice history

- "Practice this pattern" button generates targeted session

#### FR-4.3: Vocabulary Growth Chart

**Dynamic Line Chart Visualization**

```

┌─────────────────────────────────────┐

│  Vocabulary Growth (Last 30 Days)   │

├─────────────────────────────────────┤

│   300│                          ●   │

│   250│                   ●──●──●    │

│   200│            ●──●──●           │

│   150│      ●──●──●                 │

│   100│  ●──●                        │

│    50│                              │

│     0└─────────────────────────────│

│       Dec 1    Dec 15    Dec 30    │

│                                     │

│  Legend:                            │

│  ● Total Words (284)                │

│  ● Active Words (147) - used in     │

│    last 30 days                     │

│  ● Mastered Words (92) - 80%+       │

│    retention                        │

│                                     │

│  📊 Retention Rate: 73%             │

│  📈 Growth Rate: +12 words/week     │

│                                     │

└─────────────────────────────────────┘

```

**Chart Interactions**

- Tap any data point to see details for that day

- "December 15: Learned 8 new words from 'Contract Negotiation' session"

- Time range selector: 7 days, 30 days, 90 days, all time

- Toggle between total/active/mastered views

**Retention Rate Calculation**

```

Retention Rate = (Words Used This Month / Words Learned Before This Month) * 100

Example:

- Total words learned: 284

- Learned before December: 200

- Of those 200, used 146 in December

- Retention: 146/200 = 73%

```

#### FR-4.4: Daily Goal System

**Goal Card (Top of Dashboard)**

```

┌─────────────────────────────────────┐

│  Today's Micro-Goal 🎯              │

├─────────────────────────────────────┤

│                                     │

│  Practice subjunctive mood          │

│  in 1 voice session                 │

│                                     │

│  Why: You've avoided this in your   │

│  last 4 conversations               │

│                                     │

│  [████████░░] Progress: 0/1         │

│                                     │

│  [Start Practice] [Change Goal]     │

│                                     │

└─────────────────────────────────────┘

```

**AI-Generated Goal Logic**

System analyzes user's weak spots and generates personalized daily goals:

**Goal Generation Algorithm**:

```

1. Identify user's 3 weakest grammar patterns (lowest mastery %)

2. Identify vocabulary that's been "looked up" 3+ times but not mastered

3. Check which practice modes user hasn't used in 3+ days

4. Consider user's upcoming calendar (if integrated): "Meeting with Brazilian client tomorrow? Practice 'business meeting' scenario today"

Priority order:

1. Struggling patterns (mastery <40% with 3+ recent mistakes)

2. Avoidance patterns (grammar user hasn't practiced in 7+ days despite being relevant)

3. Forgotten vocabulary (words not used in 14+ days)

4. Mode diversity (encourage balanced use of voice, text, lessons)

```

**Goal Types & Examples**

**Grammar-Focused**:

- "Practice subjunctive mood in 1 conversation" (if mastery <50%)

- "Use 'por' and 'para' correctly 5 times" (if common mistake)

**Vocabulary-Focused**:

- "Review 10 flashcards from corrections queue"

- "Use 5 words from your 'business' tag in a text conversation"

**Mode-Focused**:

- "Complete 1 voice session" (if user only does text practice)

- "Have a WhatsApp conversation" (if user avoids text mode)

**Streak-Focused**:

- "Maintain your 12-day streak with any practice activity"

- "Complete a 10-minute session to build your streak"

**Customization**

- User can manually change goal via dropdown

- Can set goal difficulty: Easy (5 min), Medium (10 min), Hard (15+ min)

- Can disable auto-goals and set manual daily target

**Streak Counter**

- Visual representation: 🔥12

- Milestone celebrations: 7, 14, 30, 60, 100 days

- Weekly summary: "You practiced 6 days this week. Your longest streak this month: 12 days."

#### FR-4.5: Recent Activity Feed

**Chronological Activity List**

```

┌─────────────────────────────────────┐

│  Recent Activity                    │

├─────────────────────────────────────┤

│                                     │

│  🎙️ Voice Practice                  │

│  Business Meeting Scenario          │

│  8 min • 3 corrections • 2 hrs ago  │

│  [Review Session]                   │

│                                     │

│  💬 WhatsApp Chat                   │

│  Weekend Plans with Lucas           │

│  12 messages • 1 hr ago             │

│  [View Breakdown]                   │

│                                     │

│  ✅ Mastered Correction             │

│  "Por vs. Para" usage               │

│  After 7 reviews • 3 hrs ago        │

│  [See Details]                      │

│                                     │

│  📚 Completed Lesson                │

│  Subjunctive: Desires & Wishes      │

│  15 min • 95% accuracy • Yesterday  │

│  [Review Exercises]                 │

│                                     │

│  📝 Added to Library                │

│  "Saudade" • 2 days ago             │

│  [Practice This Word]               │

│                                     │

└─────────────────────────────────────┘

```

**Activity Types Tracked**

- Voice sessions (with duration, corrections count, topic)

- WhatsApp conversations (message count, topic)

- Lessons completed (with accuracy rate)

- Corrections mastered (with review count)

- Vocabulary added (with source)

- Flashcard review sessions

- Hints used (if >3 in a session, shown as "Needed extra help in...")

**Interaction**

- Tapping any activity opens detailed view

- Quick actions: Review, practice again, add to calendar

#### FR-4.6: AI-Generated Weekly Focus

**Focus Recommendation Card**

```

┌─────────────────────────────────────┐

│  This Week's Focus                  │

├─────────────────────────────────────┤

│                                     │

│  🎯 Master Prepositions: Por vs Para│

│                                     │

│  Why: You've made this mistake 8x   │

│  in the past 2 weeks. It's holding  │

│  you back from B2 level.            │

│                                     │

│  Impact: Mastering this unlocks     │

│  natural-sounding directions, time  │

│  expressions, and cause/reason      │

│  phrases—essential for business.    │

│                                     │

│  Practice Plan:                     │

│  1. Lesson: "Prepositions Deep Dive"│

│     (15 min)                        │

│  2. Voice: Give directions to your  │

│     São Paulo office (10 min)       │

│  3. WhatsApp: Plan a meeting time   │

│     using time expressions (5 min)  │

│                                     │

│  Estimated time: 30 min this week   │

│                                     │

│  [Start Learning Path] [Change Focus│

│                                     │

└─────────────────────────────────────┘

```

**Focus Selection Logic**

System evaluates weekly performance to identify highest-impact focus area:

**Criteria**:

1. **Frequency**: Grammar pattern with most errors in past 14 days

2. **Severity**: Errors that change meaning or sound inappropriate (weighted higher)

3. **Avoidance**: Patterns user actively avoids (detected by hint requests or simplifying sentences)

4. **Level Gap**: Skills preventing advancement to next level (e.g., subjunctive required for B2)

**Example Decision Tree**:

```

If user has 8+ errors in "Por vs. Para" AND is B1 targeting B2:

→ Focus: "Master Prepositions" (high frequency + level requirement)

If user frequently uses hints for subjunctive AND avoids complex sentences:

→ Focus: "Build Subjunctive Confidence" (avoidance + complexity)

If user's vocabulary retention <60% despite high learning rate:

→ Focus: "Strengthen Vocabulary Retention" (retention issue)

```

**Learning Path Construction**

AI generates structured 3-step practice plan:

1. **Foundation**: Relevant lesson (15-20 min)

2. **Application**: Voice or text practice in realistic scenario (10-15 min)

3. **Reinforcement**: Flashcard review or targeted exercise (5-10 min)

Total time estimate: 30-45 minutes spread across the week

**Progress Tracking**

- Checkboxes for each step

- Progress bar showing weekly focus completion

- Celebration when focus mastered: "You've conquered 'Por vs Para'! 🎉"

**Technical Requirements**

- Focus regenerates every Monday based on prior week's data

- User can manually change focus if they disagree with AI recommendation

- System tracks focus completion rate to improve future recommendations

---

### Module 5: Structured Learning (LessonsView)

**Goal**: Provide comprehensive grammar and cultural education through structured lessons with deep-dive explanations, common mistake coaching, and cultural context.

#### FR-5.1: Lesson Library Organization

**Categorization**

**1. By Grammar Topic**

- Verb Tenses (present, preterite, imperfect, future, conditional)

- Subjunctive Mood (present, imperfect, future)

- Prepositions (por/para, em/no, a/para)

- Pronouns (subject, object, clitic placement)

- Gender & Agreement

- Verb Moods (indicative vs. subjunctive vs. imperative)

**2. By Vocabulary Theme**

- Business (meetings, negotiations, emails, presentations)

- Dining & Food

- Travel & Directions

- Family & Relationships

- Technology & Innovation

- Healthcare (body parts, symptoms, appointments)

- Legal & Contracts

**3. By Difficulty Level**

- Beginner (A1-A2): Present tense, basic vocabulary, simple sentences

- Intermediate (B1-B2): Past tenses, subjunctive intro, professional vocabulary

- Advanced (C1-C2): Future subjunctive, idiomatic expressions, nuanced register

**4. By User's Weak Spots (AI-Curated)**

- Dynamic category showing lessons relevant to user's correction history

- Example: If user struggles with subjunctive, this section highlights all subjunctive lessons

- Updates weekly based on performance

**Lesson Count at Launch**

- Minimum 30 lessons across all categories

- Priority: Business-focused intermediate lessons (target user is B1)

- Content roadmap: Add 5 new lessons per month post-launch

#### FR-5.2: Lesson Structure & Components

**Standard Lesson Template**

Each lesson follows consistent structure for predictability and ease of use:

**1. Core Explanation (3-5 Paragraphs)**

- Clear, jargon-free explanation of the grammar rule or vocabulary theme

- Uses simple language accessible to B1 learners

- Includes 2-3 basic examples with translations

**Example: Subjunctive Mood Introduction**

```

The subjunctive mood expresses uncertainty, wishes, emotions, and

possibilities—not facts. In English, we rarely use subjunctive (except

phrases like "If I were..."). In Portuguese, it's essential for polite

business communication and expressing hopes or recommendations.

Key trigger: Verbs of desire + "que"

- Quero que você venha (I want you to come)

- Espero que seja possível (I hope it's possible)

```

**2. Grammar Deep Dive (Expandable Accordion)**

This section addresses the "why" behind common mistakes. It opens on tap to avoid overwhelming learners who want surface-level understanding.

**Components**:

- **Common Mistakes**: 3-5 examples of errors English speakers typically make

- **Edge Cases**: Exceptions to rules, regional variations

- **Formation Guide**: Step-by-step conjugation or construction process

**Example: Subjunctive Deep Dive**

```

┌─────────────────────────────────────┐

│ ▼ Common Mistakes & Edge Cases      │

├─────────────────────────────────────┤

│                                     │

│ ❌ Mistake 1: Using Indicative      │

│    "Eu quero que você vai"          │

│    ✅ Correct: "Eu quero que você vá"│

│    Why: Desire verbs ALWAYS trigger │

│    subjunctive mood in subordinate  │

│    clause.                          │

│                                     │

│ ❌ Mistake 2: Wrong Verb Ending     │

│    "Talvez ele vem"                 │

│    ✅ Correct: "Talvez ele venha"   │

│    Why: "Talvez" (maybe) indicates  │

│    uncertainty → subjunctive        │

│                                     │

│ 🔍 Edge Case: Regional Variation    │

│    In casual Northeast Brazil       │

│    speech, you might hear "Talvez   │

│    ele vem" but this is informal.   │

│    Always use subjunctive in        │

│    professional contexts.           │

│                                     │

│ 📐 Formation Quick Reference:       │

│    Take verb "eu" form in present:  │

│    • Falar → eu falo → fal-        │

│    Add opposite vowel endings:      │

│    • -AR verbs: -e, -es, -e, -emos  │

│    • -ER/-IR verbs: -a, -as, -a...  │

│                                     │

│    Irregular stems to memorize:     │

│    • ir → vá, vás, vá, vamos...     │

│    • ser → seja, sejas, seja...     │

│    • estar → esteja, estejas...     │

│    • dar → dê, dês, dê...           │

│    • ter → tenha, tenhas...         │

│                                     │

└─────────────────────────────────────┘

```

**3. Cultural Context Section**

Explains when and why this grammar/vocabulary matters in Brazilian culture. Helps users understand real-world application beyond textbook rules.

**Example: Subjunctive Cultural Context**

```

┌─────────────────────────────────────┐

│ 🌍 Cultural Context                 │

├─────────────────────────────────────┤

│                                     │

│ Brazilian Business Etiquette Tip:   │

│                                     │

│ Brazilians use subjunctive heavily  │

│ in polite requests and suggestions. │

│ Direct commands can damage           │

│ relationship-driven business culture.│

│                                     │

│ Compare:                            │

│ ❌ "Revise o relatório" (Revise the │

│    report) - Sounds demanding       │

│                                     │

│ ✅ "Gostaria que você revisasse o   │

│    relatório" (I'd like you to      │

│    revise the report) - Respectful  │

│                                     │

│ Key Insight: Brazilian business     │

│ relationships prioritize harmony.   │

│ Softening language with subjunctive │

│ shows respect for the person while  │

│ still achieving your objective.     │

│                                     │

│ When to use formal subjunctive:     │

│ • First-time client emails          │

│ • Senior stakeholders (VP+)         │

│ • Contract negotiations             │

│ • Any formal written communication  │

│                                     │

└─────────────────────────────────────┘

```

**4. Practice Exercises (5-10 Interactive Questions)**

**Exercise Types**:

- Multiple choice (select correct conjugation)

- Fill-in-the-blank (type missing word)

- Translation (English → Portuguese)

- Error correction (identify and fix mistake in sentence)

- Scenario-based (choose appropriate response for business context)

**Instant Feedback**:

- Correct answer: ✅ Green checkmark, brief affirmation

- Incorrect answer: ❌ Red X, shows correct answer + explanation

- All incorrect answers automatically saved to Corrections Hub

**Example Exercise**:

```

Question 3 of 10:

Complete the sentence with the correct form:

"Espero que você _____ participar da reunião."

(I hope you can participate in the meeting)

[ ] pode

[ ] possa

[ ] poder

[ ] poderia

[Submit Answer]

```

**User submits "possa"**:

```

✅ Correct!

"Espero que" (I hope that) triggers subjunctive mood.

"Poder" in present subjunctive: possa

Good work! 💪

```

**User submits "pode"**:

```

❌ Not quite.

You used indicative form "pode" but "espero que" requires

subjunctive.

Correct: "Espero que você possa..."

This correction has been added to your Corrections Hub.

[Review Rule] [Next Question]

```

**5. Save Topic Button**

- Prominent button at end of lesson

- Action: Adds topic to user's practice queue

- Result: AI incorporates this topic into future Voice and WhatsApp sessions

- Example: User completes "Subjunctive" lesson → Next voice session might be "Expressing hopes about a business partnership"

**Saved Topics Display**:

```

Saved Practice Topics:

- Subjunctive mood (saved Dec 20)

- Business meeting vocabulary (saved Dec 18)

- Por vs. Para prepositions (saved Dec 15)

These topics will appear in your practice sessions this week.

[Manage Topics]

```

#### FR-5.3: Lesson Progress Tracking

**Per-Lesson Metrics**

System tracks for each lesson:

- Status: Not started, in progress, completed

- Start date, completion date

- Accuracy rate on exercises (% correct answers)

- Time spent in lesson

- Number of corrections generated (from exercises)

**Completion Criteria**

- User must complete all exercises (can skip, but doesn't count as "completed")

- Minimum 70% accuracy on exercises

- If <70% accuracy, user sees: "Consider reviewing this lesson before moving on"

**Achievement Unlocking**

- Complete all lessons in a category → Badge earned

- Example: "Subjunctive Master" badge for completing all 5 subjunctive lessons

- Gamification without excessive pressure

---

### Module 6: Custom Vocabulary Library

**Goal**: Empower users to build a personalized word bank with contextual notes, enabling focused practice on business-relevant terminology.

#### FR-6.1: Manual Word Entry

**Entry Form Fields**

```

┌─────────────────────────────────────┐

│  Add New Word                       │

├─────────────────────────────────────┤

│                                     │

│  Portuguese Word/Phrase *           │

│  [________________]                 │

│                                     │

│  English Translation *              │

│  [________________]                 │

│                                     │

│  Example Sentence (Portuguese)      │

│  [_____________________________]    │

│                                     │

│  Personal Note                      │

│  [_____________________________]    │

│  Ex: "Heard CEO use this in Q3 call"│

│                                     │

│  Context Tags                       │

│  [Business] [Casual] [Food] [+Add]  │

│                                     │

│  Difficulty Level                   │

│  ( ) Beginner (●) Intermediate      │

│  ( ) Advanced                       │

│                                     │

│  [Cancel] [Add to Library]          │

│                                     │

└─────────────────────────────────────┘

```

**Field Validation**

- Portuguese word: Required, minimum 2 characters

- English translation: Required

- Example sentence: Optional but encouraged (tooltip: "Examples help memory retention!")

- Personal note: Optional, maximum 200 characters

- Tags: Support custom tags or select from common presets

- Difficulty: Auto-suggested based on word complexity, user can override

**Smart Features**

- Auto-detect if word already exists in library (prevent duplicates)

- If duplicate found: "This word is already in your library. [View Existing Entry] [Add Anyway]"

- Gender detection: System auto-identifies if noun is masculine/feminine (shows "o/a" article)

#### FR-6.2: Auto-Add from App Interactions

**Sources for Auto-Add**

**1. Inline Translation (WhatsApp Mode)**

- User taps word for translation

- Translation overlay shows: "Add 'saudade' to your vocabulary library?"

- One-tap add: Pre-fills translation, context (conversation topic), difficulty

**2. Post-Conversation Breakdown**

- "New Words Introduced" section has [+ Add All to Library] button

- Each word individually has [+] icon

- Pre-fills: Word, translation, example from actual conversation, tags based on conversation topic

**3. Voice Session Summary**

- "New Vocabulary" section lists words AI introduced during session

- Batch add or individual add

- Auto-tagged with session topic (e.g., "Business Meeting")

**4. Lesson Vocabulary Lists**

- Each lesson includes 10-15 key vocabulary words

- [+ Add to Library] button next to each word

- Pre-fills with lesson's example sentence

**Deduplication**

- Before adding, system checks if word already exists

- If exists but with different context: Adds new example sentence to existing entry rather than creating duplicate

- User sees: "Updated 'reunião' with new example from business negotiation lesson"

#### FR-6.3: Library Organization & Filtering

**Filter Categories**

```

┌─────────────────────────────────────┐

│  Vocabulary Library                 │

│  🔍 Search: [________] 🔧 Filter    │

├─────────────────────────────────────┤

│  [All (284)] [Verbs (87)] [Nouns]  │

│  [Adjectives] [Phrases] [Slang]     │

│                                     │

│  📁 Context Tags:                   │

│  [Business (92)] [Casual (45)]      │

│  [Food (23)] [Travel (18)]          │

│                                     │

│  🎯 Status:                         │

│  [Learning] [Mastered] [Needs       │

│   Practice]                         │

│                                     │

│  📊 Sort by:                        │

│  [Recent] [Alphabetical] [Frequency]│

│  [Confidence]                       │

│                                     │

└─────────────────────────────────────┘

```

**Search Functionality**

- Full-text search across Portuguese and English fields

- Search in personal notes (use case: "Find all words I learned from CEO calls")

- Fuzzy matching for typos

**Sort Options**

- **Recent**: Most recently added first

- **Alphabetical**: A-Z by Portuguese word

- **Frequency**: Most-used words first (tracked via practice sessions)

- **Confidence**: Lowest confidence (needs practice) first

**Status Badges**

- **Learning** (⭐⭐⭐): Used 1-5 times, confidence 40-70%

- **Mastered** (⭐⭐⭐⭐⭐): Used 10+ times, confidence 80%+, used in last 30 days

- **Needs Practice** (⭐): Word looked up 3+ times but confidence still low

#### FR-6.4: Word Detail View

**Detailed Entry Card**

```

┌─────────────────────────────────────┐

│  ←  Saudade                         │

├─────────────────────────────────────┤

│                                     │

│  📖 Translation:                    │

│  Nostalgic longing for someone/     │

│  something absent                   │

│                                     │

│  💬 Example Sentences:              │

│  • "Estou com saudade do Brasil"    │

│    (I miss Brazil / I'm nostalgic   │

│     for Brazil)                     │

│  • "Sinto saudade da minha família" │

│    (I miss my family)               │

│  [+ Add Example]                    │

│                                     │

│  📝 Personal Note:                  │

│  "No direct English translation.    │

│   Deeply cultural concept. Heard    │

│   during farewell dinner in SP."    │

│                                     │

│  🏷️ Tags: Casual, Emotional         │

│                                     │

│  📊 Usage Stats:                    │

│  Times used: 7                      │

│  Last used: 2 days ago              │

│  Confidence: ⭐⭐⭐⭐ (High)           │

│                                     │

│  📍 Source: Voice practice session  │

│  (Dec 18, "Family discussion")      │

│                                     │

│  [📚 Create Flashcard]              │

│  [🎙️ Use in Next Session]          │

│  [✅ Mark as Mastered]              │

│  [🗑️ Remove from Library]           │

│                                     │

└─────────────────────────────────────┘

```

**Quick Actions Explained**

**Create Flashcard**

- Instantly generates translation flashcard

- Added to spaced repetition queue

- Front: Portuguese word | Back: English translation + example

**Use in Next Session**

- Flags word for AI to naturally incorporate in next voice or text practice

- Example: User wants to practice "saudade" → Next conversation might be about missing home during travel

**Mark as Mastered**

- Removes from active practice queue

- Moves to "Mastered" category

- Still available in library for reference

**Remove from Library**

- Soft delete (moves to "Archived" folder for 30 days)

- Permanent deletion after 30 days

- Safety net for accidental deletions

#### FR-6.5: Practice Integration

**Vocabulary-Driven Practice Sessions**

**Scenario**: User has 20 words tagged "Business" that need practice (confidence <60%)

**User Flow**:

1. User navigates to Vocabulary Library

2. Filters to "Business" + "Needs Practice"

3. Taps "Practice These Words" button

4. System generates targeted practice session:

**Option A: Flashcard Deck**

- Creates custom deck of 20 cards from selected words

- Spaced repetition scheduling

- Reviews due words first

**Option B: Conversation Practice**

- Generates voice or text session specifically designed to use these words

- AI steers conversation to topics where these words naturally occur

- Example: If words include "contrato, negociação, prazo" → Session becomes "Contract Negotiation" scenario

**Option C: Fill-in-the-Blank Exercise**

- 10 sentences with blanks

- User must fill blank with correct word from their practice list

- Instant feedback and explanation

**Bulk Practice Actions**

Select multiple words from library:

- [Create Flashcard Deck] (up to 50 words)

- [Generate Practice Session] (uses words in conversation)

- [Export as Study Guide] (PDF with all words + examples)

- [Share with Tutor] (if user works with human tutor, can export for coordination)

---

### Module 7: Flashcard System

**Goal**: Provide spaced repetition practice for efficient long-term retention of corrections and vocabulary.

#### FR-7.1: Flashcard Creation Sources

**Automatic Generation**

**From Corrections Hub**:

- Every correction automatically triggers flashcard option

- Card type determined by error:

- Verb conjugation error → Conjugation drill card

- Preposition error → Fill-in-blank card

- Vocabulary gap → Translation card

**From Vocabulary Library**:

- One-tap card creation from any word entry

- Pre-fills front/back with word and translation

- Includes example sentence on back for context

**From Lesson Exercises**:

- User gets exercise wrong → Option to add to flashcards

- Captures concept being tested, not just word

- Example: Subjunctive trigger phrase becomes flashcard

**Manual Creation**:

- User can create custom cards for any concept

- Use case: Practice specific business phrases, cultural notes, idioms

#### FR-7.2: Flashcard Types

**1. Translation Cards (Bidirectional)**

**Front**: Portuguese word

**Back**: English translation + example sentence

Can be reversed:

**Front**: English word

**Back**: Portuguese translation + example

User preference: "Quiz me Portuguese → English" or "Quiz me English → Portuguese"

**2. Conjugation Drill Cards**

**Front**: Verb infinitive + pronoun + tense

*Example: "Querer (eu, present)"*

**Back**: Conjugated form

*Answer: "Eu quero"*

**Hint Option**: Shows first letter (Q___)

**3. Fill-in-the-Blank Cards**

**Front**: Sentence with blank

*Example: "Eu preciso ___ você amanhã." (por/para)*

**Back**: Correct word + explanation

*Answer: "falar com" + "Verb 'falar' requires 'com' preposition"*

**4. Multiple Choice Cards**

**Front**: Scenario + 4 options

*Example: "You want to politely ask CEO for meeting. Choose best phrase:"*

- A) Você, marque uma reunião

- B) Gostaria de marcar uma reunião

- C) Marca reunião comigo

- D) Vamos fazer reunião

**Back**: Correct answer + explanation

*Answer: B - Conditional tense shows respect, appropriate for senior stakeholder*

#### FR-7.3: Spaced Repetition Algorithm (SM-2)

**Core Algorithm**

Based on SuperMemo 2 (SM-2) algorithm, optimized for language learning:

**Initial Review**:

- New card: Review tomorrow (interval = 1 day)

**After Each Review**:

- User self-rates difficulty: Easy, Medium, Hard

**Interval Calculation**:

```

If Easy (perfect recall):

New interval = previous interval * 2.5

Ease factor increases

If Medium (correct but effortful):

New interval = previous interval * 1.5

Ease factor unchanged

If Hard (incorrect or couldn't remember):

Interval resets to 1 day

Ease factor decreases

Card marked as "struggling"

```

**Example Progression (User clicks "Easy" each time)**:

- Review 1: 1 day

- Review 2: 3 days  (1 * 2.5, rounded)

- Review 3: 7 days  (3 * 2.5, rounded)

- Review 4: 18 days (7 * 2.5, rounded)

- Review 5: 45 days (18 * 2.5, rounded)

- Review 6: Mastered (moved to quarterly review)

**Mastery Criteria**:

- 5 consecutive "Easy" ratings

- Minimum interval of 30 days

- Card archived to "Mastered" deck

**Struggling Detection**:

- If card marked "Hard" 3+ times → Flagged as "Struggling"

- User sees: "You're struggling with this. Want to review the explanation?"

- Links back to original correction or AI Tutor for deeper understanding

#### FR-7.4: Review Session Flow

**Daily Review Dashboard**

```

┌─────────────────────────────────────┐

│  Flashcards Due Today               │

├─────────────────────────────────────┤

│                                     │

│  📚 18 cards due for review         │

│                                     │

│  Breakdown:                         │

│  • 12 Vocabulary cards              │

│  • 4 Conjugation drills             │

│  • 2 Grammar concept cards          │

│                                     │

│  Estimated time: 6 minutes          │

│                                     │

│  [Start Review] [Cram Mode]         │

│                                     │

└─────────────────────────────────────┘

```

**Review Interface**

```

┌─────────────────────────────────────┐

│  Card 5 of 18                       │

├─────────────────────────────────────┤

│                                     │

│  [Front of Card]                    │

│                                     │

│  Querer (eu, present)               │

│                                     │

│  [Show Answer]                      │

│                                     │

└─────────────────────────────────────┘

[User taps "Show Answer"]

┌─────────────────────────────────────┐

│  Card 5 of 18                       │

├─────────────────────────────────────┤

│                                     │

│  Querer (eu, present)               │

│                                     │

│  ───────────────────                │

│                                     │

│  ✅ Eu quero                        │

│                                     │

│  Example: "Eu quero café"           │

│  (I want coffee)                    │

│                                     │

│  How difficult was this?            │

│  [Hard] [Medium] [Easy]             │

│                                     │

└─────────────────────────────────────┘

```

**Post-Review Summary**

```

┌─────────────────────────────────────┐

│  Review Complete! 🎉                │

├─────────────────────────────────────┤

│                                     │

│  18 cards reviewed in 5:23          │

│                                     │

│  Performance:                       │

│  • Easy: 12 cards (67%)             │

│  • Medium: 4 cards (22%)            │

│  • Hard: 2 cards (11%)              │

│                                     │

│  Struggling Cards:                  │

│  • "Por vs. Para" (marked hard 3x)  │

│    [Review Explanation]             │

│                                     │

│  Next review: Tomorrow (15 cards)   │

│                                     │

│  [Done] [Review Again]              │

│                                     │

└─────────────────────────────────────┘

```

**Cram Mode**

Alternative to spaced repetition for pre-meeting prep:

- Reviews all cards in selected deck (ignoring schedule)

- Shuffled order for better randomness

- No impact on spaced repetition intervals (doesn't update schedule)

- Use case: "I have a business call in 1 hour, let me quickly review all 'business vocabulary' cards"

#### FR-7.5: Deck Management

**Pre-Built Decks**

- All Corrections (cards from Corrections Hub)

- All Vocabulary (cards from Vocabulary Library)

- Auto-created topic decks (Business, Casual, Food, etc.)

**Custom Decks**

- User creates deck from selected cards

- Example: "Q4 Brazil Trip Prep" deck with business + travel vocabulary

- Can combine cards from corrections and vocabulary

**Deck Settings**

- Daily card limit (10, 20, 50, unlimited)

- Review order (scheduled, random, recently added first)

- Auto-add new corrections to deck (on/off)

---

## Technical Architecture

### System Architecture

```

┌──────────────────────────────────────────────────────┐

│               Client Applications                     │

│  ┌──────────┐  ┌──────────┐  ┌──────────────────┐   │

│  │iOS App   │  │Android   │  │Web App (React)   │   │

│  │(React    │  │App       │  │                  │   │

│  │Native)   │  │(React    │  │                  │   │

│  │          │  │Native)   │  │                  │   │

│  └────┬─────┘  └─────┬────┘  └────────┬─────────┘   │

└───────┼──────────────┼────────────────┼─────────────┘

│              │                │

└──────────────┴────────────────┘

│

▼

┌──────────────────────────────┐

│    API Gateway (REST/WS)     │

│  Authentication & Rate       │

│  Limiting Layer              │

└──────────────┬───────────────┘

│

┌──────────────┴────────────────┐

│                               │

▼                               ▼

┌──────────────────┐         ┌────────────────────────┐

│Backend Services  │         │   AI Services Stack    │

│(Node.js/Express) │◄────────┤                        │

│                  │         │ • Gemini 1.5 Flash/Pro │

│- User Mgmt       │         │ • OpenAI Whisper STT   │

│- Session Mgmt    │         │ • ElevenLabs TTS       │

│- Progress        │         │ • Gemini Translation   │

│- Corrections     │         │                        │

│- Flashcards      │         └────────────────────────┘

│- Analytics       │

└────────┬─────────┘

│

▼

┌────────────────────────┐

│   PostgreSQL Database  │

│                        │

│ • Users & Auth         │

│ • Sessions & Turns     │

│ • Corrections          │

│ • Vocabulary           │

│ • Flashcards           │

│ • Progress Metrics     │

└────────┬───────────────┘

│

▼

┌────────────────────────┐         ┌─────────────────┐

│ Redis Cache            │         │ Object Storage  │

│                        │         │ (AWS S3/GCS)    │

│ • Session state        │         │                 │

│ • API response cache   │         │ • Voice         │

│ • Rate limiting        │         │   recordings    │

│ • WebSocket sessions   │         │ • User avatars  │

└────────────────────────┘         └─────────────────┘

### Technology Stack (Updated)

Frontend

- Framework: React Native 0.72+ (iOS + Android), React 18+ (Web)

- State Management: Zustand (lighter than Redux, sufficient for this app)

- UI Components: Custom design system built on React Native Paper

- Voice Recording: react-native-audio-recorder-player (mobile), Web Audio API (web)

- Charts: Victory Native (mobile), Recharts (web)

- Offline Storage: AsyncStorage (mobile), IndexedDB (web)

- Real-time: Socket.IO client for WebSocket connections

- Animation: React Native Reanimated for smooth UI transitions

Backend

- Runtime: Node.js 20 LTS

- Framework: Express.js 4.18+ with TypeScript

- API Documentation: OpenAPI 3.1 (Swagger UI for internal docs)

- Authentication: Passport.js with JWT + OAuth2 (Google, Apple)

- Job Queue: BullMQ (Redis-backed, for spaced repetition reminders and async tasks)

- WebSocket: Socket.IO for real-time voice session coordination

- Validation: Zod (TypeScript-first schema validation)

- Testing: Jest + Supertest

AI Services Stack (Major Change from v1.0)

Primary LLM: Google Gemini

- Gemini 1.5 Flash: Real-time features (Smart Hints, Magic Polish) requiring <3s latency

- Gemini 1.5 Pro: Complex reasoning (AI Tutor, Weekly Focus generation) where latency can be 5-7s

Rationale for Gemini vs. Claude:

- Long Context Window: Gemini 1.5 Pro supports 1M tokens, allowing the entire user learning history (corrections, vocabulary, session transcripts) to be included in every request for hyper-personalized suggestions

- Multilingual Strength: Superior Portuguese-English translation and cultural nuance detection compared to alternatives

- Cost Efficiency: Gemini 1.5 Flash offers sub-second latency at lower cost than Claude for high-volume features (hints requested thousands of times per day across user base)

- Native Integration: Tight integration with Google Cloud ecosystem (if using GCP for infrastructure)

Trade-off Acknowledgment: Claude excels at creative writing and nuanced explanations. If Gemini's AI Tutor explanations underperform in beta testing, we may use hybrid approach (Gemini for hints/polish, Claude for tutoring).

Speech Services:

- Speech-to-Text (STT): OpenAI Whisper API (primary) with Google Cloud Speech-to-Text (fallback)

  - Whisper chosen for superior handling of accented speech and noisy audio

  - Google Cloud STT provides faster processing for short utterances

- Text-to-Speech (TTS): ElevenLabs (Brazilian Portuguese voice "Ricardo" or "Camila")

  - Fallback: Google Cloud TTS (Journey voices, pt-BR)

  - ElevenLabs prioritized for natural prosody and emotional tone

Database

- Primary Database: PostgreSQL 15+ with pgvector extension (for semantic search on vocabulary/corrections)

- Caching Layer: Redis 7+ (session management, API response caching, rate limiting)

- Search: PostgreSQL full-text search with pg_trgm for fuzzy matching

  - Stretch goal: Elasticsearch for advanced vocabulary library search

Infrastructure

- Cloud Provider: Google Cloud Platform (GCP) for native Gemini integration

  - Alternative: AWS (requires Vertex AI API calls or Bedrock)

- Compute: Google Cloud Run (serverless containers, auto-scaling)

- Database: Cloud SQL for PostgreSQL

- Object Storage: Google Cloud Storage (voice recordings, static assets)

- CDN: Cloud CDN for low-latency asset delivery globally

- Monitoring: Google Cloud Monitoring + Logging

- Error Tracking: Sentry

- Analytics: Mixpanel (user behavior), Google Analytics 4 (web traffic)

DevOps

- Version Control: GitHub (monorepo: /mobile, /web, /backend)

- CI/CD: GitHub Actions (automated testing, deployment)

- Containerization: Docker (backend services, consistent dev/prod environment)

- Orchestration: Google Kubernetes Engine (GKE) - only if scale demands it (start with Cloud Run)

- Secrets Management: Google Secret Manager

- Infrastructure as Code: Terraform (manage GCP resources)

## Data Models (Updated with v2.0 Additions)

### User Schema

typescript

interface User {

id: string; // UUID

email: string;

name: string;

createdAt: Date;

lastActiveAt: Date;

// Learning Profile

currentLevel: 'A1' | 'A2' | 'B1' | 'B2' | 'C1' | 'C2';

targetLevel: 'A1' | 'A2' | 'B1' | 'B2' | 'C1' | 'C2';

nativeLanguage: string; // 'English' default, used for error pattern detection

learningStyle: 'visual' | 'auditory' | 'kinesthetic'; // from onboarding quiz

interests: string[]; // ['tech', 'business', 'startups'] - for AI Tutor analogies

// Goals & Preferences

dailyGoal: string; // "practice_5_words" | "complete_1_session" | custom

dailyGoalProgress: number; // 0-100%

preferredDifficulty: 'beginner' | 'intermediate' | 'advanced';

autoHintsEnabled: boolean; // Auto-trigger hints on silence (default: true)

autoHintThresholdSeconds: number; // Silence duration to trigger (default: 10)

// Voice Preferences

voiceGender: 'male' | 'female';

voiceRegion: 'sao_paulo' | 'rio' | 'northeast';

voiceSpeed: number; // 0.8 - 1.2 (normal = 1.0)

// Notifications

notificationsEnabled: boolean;

dailyReminderTime: string; // HH:MM format, user's timezone

weeklyReportEnabled: boolean;

// Stats (Denormalized for Performance)

totalSessions: number;

totalMinutes: number;

currentStreak: number;

longestStreak: number;

vocabularyCount: number;

masteredVocabularyCount: number;

correctionsCount: number;

masteredCorrectionsCount: number;

// Metadata

timezone: string; // IANA timezone, e.g., 'America/Los_Angeles'

onboardingCompleted: boolean;

subscriptionTier: 'free' | 'premium'; // Future monetization

subscriptionExpiresAt?: Date;

}

### Session Schema (with v2.0 Additions)

typescript

interface Session {

id: string; // UUID

userId: string; // FK to User

type: 'voice' | 'text' | 'lesson' | 'flashcard';

startedAt: Date;

endedAt?: Date; // Null if session in progress

durationMinutes: number;

// Session Configuration

topic: string; // 'Business Meeting', 'Weekend Plans', etc.

scenario: string; // More specific, e.g., 'Quarterly Review with CEO'

difficulty: 'beginner' | 'intermediate' | 'advanced';

// Voice Session Specific

transcription?: string; // Full conversation transcript

audioUrl?: string; // S3/GCS URL to recording

sttProvider?: 'whisper' | 'google'; // Which service was used

ttsVoice?: string; // Which voice model (for consistency in future sessions)

// Text Session Specific

messages?: Message[]; // Array of conversation turns

characterName?: string; // AI character user conversed with

characterRelationship?: 'friend' | 'colleague' | 'client';

// Learning Outcomes

newVocabulary: string[]; // Array of vocabulary entry IDs introduced

correctionsGenerated: string[]; // Array of correction IDs from this session

grammarPatternsUsed: string[]; // ['subjunctive_present', 'conditional']

vocabularyUsed: string[]; // Array of vocabulary entry IDs user used correctly

// Performance Metrics

accuracyRate: number; // 0-100, percentage of correct vs. incorrect turns

wordsSpoken?: number; // Word count (voice sessions only)

mistakesCount: number;

pronunciationIssuesCount: number;

// v2.0 Scaffolding Metrics

hintsRequested: number; // How many times user asked for hints

hintsOffered: number; // How many auto-hints were triggered

hintsAccepted: number; // How many hints user actually used

magicPolishUsed: number; // Times user polished text before sending

assistedTurns: number[]; // Turn indices where scaffolding was used

// AI Feedback

aiSuggestedFocus?: string; // e.g., "Practice subjunctive more"

userSatisfactionRating?: number; // 1-5 stars, optional post-session survey

// Technical Metadata

avgResponseLatency?: number; // Average time between user speech end and AI response (ms)

apiCalls: number; // Number of Gemini API calls (for cost tracking)

errorOccurred: boolean; // True if session had technical issues

errorDetails?: string; // Error message for debugging

}

interface Message {

role: 'user' | 'assistant';

content: string;

timestamp: Date;

wasPolished?: boolean; // True if user used Magic Polish on this message

hintUsed?: boolean; // True if this turn used a hint

}

### Correction Schema (with v2.0 Additions)

typescript

interface Correction {

id: string; // UUID

userId: string; // FK to User

createdAt: Date;

// Mistake Details

mistakeText: string; // What user said/wrote

correctText: string; // Correct version

fullSentenceContext: string; // Complete sentence for context

grammarRule: string; // Short rule name, e.g., "ER_verb_conjugation"

explanation: string; // Brief explanation shown on card

culturalContext?: string; // Optional cultural note

// Categorization

type: 'verb_conjugation' | 'gender_agreement' | 'preposition' |

'subjunctive' | 'pronunciation' | 'vocabulary' | 'register' |

'cultural_sensitivity' | 'other';

grammarTags: string[]; // Granular tags: ['subjunctive_present', 'desire_verb']

difficulty: 'beginner' | 'intermediate' | 'advanced';

severity: 'minor' | 'moderate' | 'critical'; // Impact on communication

// Spaced Repetition (SM-2 Algorithm)

confidenceScore: number; // 1-5 (calculated from success rate)

easeFactor: number; // 1.3 - 2.5 (SM-2 algorithm parameter)

interval: number; // Days until next review

repetitions: number; // Number of times reviewed

timesReviewed: number; // Total review count

timesCorrect: number; // Successful review count

nextReviewDate: Date;

lastReviewedAt?: Date;

masteredAt?: Date; // When user achieved mastery

// Practice Integration Status

flashcardCreated: boolean;

flashcardId?: string; // FK to Flashcard if created

usedInConversation: boolean; // AI incorporated this in practice

usedInScenario: boolean; // WhatsApp scenario generated

// Source Tracking

sourceSessionId: string; // FK to Session

sourceType: 'voice' | 'text' | 'lesson';

sourceTurn?: number; // Which turn in session (for voice/text)

// v2.0 AI Tutor Integration

aiTutorExplanation?: string; // Cached deep-dive explanation from Gemini

aiTutorConsulted: boolean; // Did user tap "Ask AI Tutor"?

aiTutorConsultCount: number; // How many times asked for deeper explanation

aiTutorLastConsultedAt?: Date;

aiTutorUserRating?: 'helpful' | 'unclear'; // Feedback on explanation quality

// Recurrence Tracking

recurringErrorCount: number; // Times this specific error appeared

relatedCorrectionIds: string[]; // Similar mistakes (for pattern detection)

isPatternError: boolean; // True if part of systemic issue

}

### Vocabulary Entry Schema

typescript

interface VocabularyEntry {

id: string; // UUID

userId: string; // FK to User

createdAt: Date;

updatedAt: Date;

// Word Details

portugueseText: string; // The word/phrase

englishTranslation: string;

gender?: 'masculine' | 'feminine' | 'neutral'; // For nouns

partOfSpeech: 'verb' | 'noun' | 'adjective' | 'adverb' | 'phrase' | 'slang';

exampleSentences: string[]; // Array of PT sentences using this word

exampleTranslations: string[]; // Corresponding EN translations

personalNote?: string; // User's custom note

audioUrl?: string; // GCS URL to pronunciation audio

// Categorization

category: 'verb' | 'noun' | 'adjective' | 'phrase' | 'slang' | 'idiom';

tags: string[]; // ['business', 'casual', 'food', 'tech']

difficulty: 'beginner' | 'intermediate' | 'advanced';

formalityLevel: 'formal' | 'neutral' | 'informal';

region?: 'sao_paulo' | 'rio' | 'northeast' | 'general'; // Dialect variation

// Source Tracking

source: 'manual' | 'conversation' | 'lesson' | 'correction' | 'inline_translation';

sourceId?: string; // FK to Session, Correction, or Lesson

sourceContext?: string; // e.g., "Used in salary negotiation scenario"

// Usage & Mastery Tracking

timesUsed: number; // How many times user successfully used this word

timesLookedUp: number; // How many times user translated this word

lastUsedAt?: Date;

lastLookedUpAt?: Date;

lastReviewedAt?: Date;

confidenceScore: number; // 1-5 (calculated from usage patterns)

masteredAt?: Date; // When reached mastery criteria

// Learning Analytics

firstSeenAt: Date; // When user first encountered this word

daysSinceFirstSeen: number; // For retention curve analysis

usageContexts: string[]; // Topics where this word appeared

associatedGrammarPatterns: string[]; // Related grammar (if verb)

// Metadata

isArchived: boolean; // Soft delete flag

isFavorite: boolean; // User-starred for quick access

}

### Grammar Progress Schema

typescript

interface GrammarProgress {

userId: string; // FK to User

grammarType: string; // 'subjunctive', 'verb_conjugation', 'prepositions', etc.

updatedAt: Date;

// Mastery Tracking

masteryLevel: number; // 0-100 percentage

starRating: number; // 1-5 stars (derived from masteryLevel)

lastPracticedAt: Date;

firstPracticedAt: Date;

// Detailed Stats

totalAttempts: number; // All instances where this pattern was relevant

correctAttempts: number; // Successful uses

accuracyRate: number; // correctAttempts / totalAttempts * 100

// Error Pattern Analysis

commonMistakes: string[]; // Array of frequent error descriptions

strugglingSubPatterns: string[]; // Sub-categories user struggles with

// Breakdown by Sub-Category

subCategories: {

name: string; // e.g., "present_subjunctive", "past_subjunctive"

masteryLevel: number; // 0-100

attempts: number;

correct: number;

lastPracticed: Date;

}[];

// Learning Trajectory

weeklyProgressHistory: {

weekStart: Date;

accuracyRate: number;

practiceCount: number;

}[];

// AI Recommendations

suggestedLessons: string[]; // Lesson IDs to improve this pattern

suggestedPracticeScenarios: string[]; // Scenario types to practice

estimatedTimeToMastery: number; // Days (based on current progress rate)

}

### Flashcard Schema

typescript

interface Flashcard {

id: string; // UUID

userId: string; // FK to User

createdAt: Date;

// Card Content

front: string; // Question/prompt

back: string; // Answer/explanation

hint?: string; // Optional hint shown before revealing answer

type: 'translation' | 'conjugation' | 'fill_blank' | 'multiple_choice';

// Additional Context

exampleSentence?: string; // Context example

culturalNote?: string; // Relevant cultural insight

audioUrl?: string; // Pronunciation audio for card

// Source Tracking

sourceType: 'correction' | 'vocabulary' | 'lesson' | 'manual';

sourceId?: string; // FK to Correction, VocabularyEntry, or Lesson

grammarTag?: string; // If grammar-focused card

// Spaced Repetition (SM-2 Algorithm)

easeFactor: number; // 1.3 - 2.5

interval: number; // Days until next review

repetitions: number; // Number of successful reviews in a row

nextReviewDate: Date;

// Performance Tracking

totalReviews: number;

correctReviews: number;

lastReviewedAt?: Date;

lastDifficulty?: 'easy' | 'medium' | 'hard';

averageResponseTime?: number; // Seconds to answer

// Mastery

masteredAt?: Date; // When moved to "Mastered" deck

isArchived: boolean; // Removed from active rotation

// Deck Assignment

deckIds: string[]; // Array of deck IDs this card belongs to

// Metadata

tags: string[]; // For filtering (e.g., ['business', 'verbs'])

priority: 'low' | 'medium' | 'high'; // User-set priority

}

### Lesson Progress Schema

typescript

interface LessonProgress {

userId: string; // FK to User

lessonId: string; // FK to Lesson

// Status

status: 'not_started' | 'in_progress' | 'completed';

startedAt?: Date;

completedAt?: Date;

lastAccessedAt: Date;

// Exercise Performance

exercisesCompleted: number;

exercisesTotal: number;

exerciseResults: {

exerciseId: string;

correct: boolean;

userAnswer: string;

correctAnswer: string;

attemptedAt: Date;

}[];

accuracyRate: number; // 0-100

// Time Tracking

timeSpentMinutes: number;

// Topic Saving

topicSaved: boolean; // User clicked "Save Topic for Practice"

topicUsedInPractice: boolean; // AI incorporated topic in session

topicFirstUsedAt?: Date;

// Notes

userNotes?: string; // Personal notes from lesson

bookmarked: boolean; // For quick access

}

### Daily Goal Schema

typescript

interface DailyGoal {

userId: string; // FK to User

date: Date; // Goal date (date only, no time)

// Goal Definition

goalType: 'practice_words' | 'complete_session' | 'review_flashcards' |

'master_pattern' | 'custom';

goalTarget: number; // e.g., 5 words, 1 session, 10 flashcards

goalDescription: string; // Human-readable, e.g., "Practice 5 new words today"

// Progress

currentProgress: number; // How many completed

isCompleted: boolean;

completedAt?: Date;

// Metadata

wasAiGenerated: boolean; // True if system suggested this goal

wasUserModified: boolean; // True if user changed AI suggestion

}

```

---

## API Endpoints (Comprehensive)

### Authentication

```

POST   /api/v1/auth/register

POST   /api/v1/auth/login

POST   /api/v1/auth/logout

POST   /api/v1/auth/refresh

POST   /api/v1/auth/oauth/google

POST   /api/v1/auth/oauth/apple

GET    /api/v1/auth/me

```

### Users

```

GET    /api/v1/users/:userId

PATCH  /api/v1/users/:userId

DELETE /api/v1/users/:userId

GET    /api/v1/users/:userId/stats

PATCH  /api/v1/users/:userId/preferences

```

### Sessions

```

POST   /api/v1/sessions/voice/start

POST   /api/v1/sessions/voice/turn

POST   /api/v1/sessions/voice/hint          # NEW: Request Smart Hint

POST   /api/v1/sessions/voice/end

POST   /api/v1/sessions/text/start

POST   /api/v1/sessions/text/message

POST   /api/v1/sessions/text/polish         # NEW: Magic Polish request

POST   /api/v1/sessions/text/translate      # Inline translation

POST   /api/v1/sessions/text/end

GET    /api/v1/sessions/:sessionId

GET    /api/v1/users/:userId/sessions

DELETE /api/v1/sessions/:sessionId

```

### Corrections

```

GET    /api/v1/users/:userId/corrections

GET    /api/v1/corrections/:correctionId

POST   /api/v1/corrections                  # Manual entry

PATCH  /api/v1/corrections/:correctionId

DELETE /api/v1/corrections/:correctionId

POST   /api/v1/corrections/:correctionId/practice

PATCH  /api/v1/corrections/:correctionId/mastered

POST   /api/v1/corrections/:correctionId/tutor    # NEW: AI Tutor explanation

POST   /api/v1/corrections/:correctionId/rate     # NEW: Rate tutor explanation

```

### Vocabulary

```

GET    /api/v1/users/:userId/vocabulary

GET    /api/v1/vocabulary/:entryId

POST   /api/v1/vocabulary

PATCH  /api/v1/vocabulary/:entryId

DELETE /api/v1/vocabulary/:entryId

GET    /api/v1/vocabulary/search?q=saudade&tags=business

POST   /api/v1/vocabulary/:entryId/usage         # Record successful use

POST   /api/v1/vocabulary/:entryId/lookup        # Track translation lookup

POST   /api/v1/vocabulary/batch                  # Batch add from session

```

### Flashcards

```

GET    /api/v1/users/:userId/flashcards/due

GET    /api/v1/flashcards/:cardId

POST   /api/v1/flashcards

PATCH  /api/v1/flashcards/:cardId

DELETE /api/v1/flashcards/:cardId

POST   /api/v1/flashcards/:cardId/review

POST   /api/v1/flashcards/batch/create          # Batch create from corrections

GET    /api/v1/users/:userId/flashcards/stats

```

### Lessons

```

GET    /api/v1/lessons

GET    /api/v1/lessons/:lessonId

GET    /api/v1/users/:userId/lesson-progress

POST   /api/v1/lessons/:lessonId/start

POST   /api/v1/lessons/:lessonId/exercise

POST   /api/v1/lessons/:lessonId/complete

POST   /api/v1/lessons/:lessonId/save-topic

```

### Dashboard & Progress

```

GET    /api/v1/users/:userId/dashboard

GET    /api/v1/users/:userId/grammar-progress

GET    /api/v1/users/:userId/vocabulary-growth

GET    /api/v1/users/:userId/activity-feed

GET    /api/v1/users/:userId/daily-goal

POST   /api/v1/users/:userId/daily-goal

PATCH  /api/v1/users/:userId/daily-goal/:date

GET    /api/v1/users/:userId/weekly-focus

POST   /api/v1/users/:userId/weekly-focus/generate   # Trigger new focus

```

### AI Services (Internal)

```

POST   /api/v1/ai/conversation              # General conversation turn

POST   /api/v1/ai/hint                      # Smart Hint generation

POST   /api/v1/ai/polish                    # Magic Polish transformation

POST   /api/v1/ai/tutor                     # AI Tutor explanation

POST   /api/v1/ai/translate                 # Inline translation

POST   /api/v1/ai/pronunciation-feedback    # Pronunciation analysis

POST   /api/v1/ai/weekly-focus              # Generate focus recommendation

## Development Roadmap (Updated)

### Phase 1: Foundation (Weeks 1-5)

Week 1-2: Infrastructure

- Set up monorepo (mobile, web, backend)

- Configure PostgreSQL with all schemas

- Implement authentication (OAuth Google/Apple, JWT)

- Set up Gemini API integration and key management

- Create user management endpoints

- Set up Whisper + ElevenLabs integrations

Week 3-4: Voice Practice MVP

- Build basic voice recording + playback

- Implement real-time conversation with Gemini

- Add visual status indicators (listening/processing/speaking)

- Basic correction capture (no Smart Hints yet)

- Session storage and retrieval

Week 5: Text Practice MVP

- Build WhatsApp-style UI

- Implement text conversation with Gemini

- Basic conversation breakdown

- Inline translation feature

Deliverable: Users can have basic voice and text conversations, see corrections, review session history.

### Phase 2: Scaffolding Features (Weeks 6-9)

Week 6-7: Smart Hints (Voice)

- Implement hint trigger logic (manual + automatic)

- Build Gemini prompt for dual-option hints

- Create hint overlay UI with option selection

- Track hint usage metrics (hintsRequested, hintsAccepted)

- Add vocabulary flagging from hints

Week 8: Magic Polish (Text)

- Implement polish button in WhatsApp UI

- Build Gemini prompt for text transformation

- Create Diff View for educational comparison

- Add cultural alert system

- Track polish dependency metrics (magicPolishUsed)

Week 9: AI Tutor (Corrections)

- Build "Ask AI Tutor" button in Corrections Hub

- Implement adaptive explanation generation

- Cache explanations with variation logic

- Add user rating system (helpful/unclear)

- Track consultation metrics

Deliverable: All three scaffolding features live, users can practice with safety net, metrics tracked.

### Phase 3: Corrections & Progress (Weeks 10-13)

Week 10-11: Corrections Hub

- Build corrections database and CRUD

- Implement SM-2 spaced repetition algorithm

- Create correction card UI with all fields

- Add practice routing (flashcards, conversation, scenario)

- Build filter and search functionality

Week 12: Dashboard Foundation

- Build progress overview (level, streak, stats)

- Create grammar mastery rings visualization

- Implement vocabulary growth chart

- Add recent activity feed

Week 13: Daily Goals & Gamification

- Implement AI-generated daily goals

- Add streak tracking and milestone celebrations

- Create weekly focus recommendation engine

- Build achievement system

Deliverable: Comprehensive corrections system with spaced repetition, dashboard showing clear progress visualization.

### Phase 4: Structured Learning (Weeks 14-17)

Week 14-15: Lessons Module

- Create 30 initial lessons (prioritize B1 business content)

- Build lesson UI with core explanation

- Implement expandable grammar deep-dive sections

- Add cultural context sections

- Create interactive exercises with instant feedback

Week 16: Vocabulary Library

- Build vocabulary CRUD endpoints

- Create library UI with filters and search

- Implement manual word entry form

- Add auto-add from conversations/corrections

- Build practice integration

Week 17: Flashcard System

- Implement flashcard creation from all sources

- Build review interface with SM-2 algorithm

- Create deck management system

- Add cram mode for pre-meeting prep

- Implement mastery tracking

Deliverable: Users have structured lessons, personalized vocabulary library, and spaced repetition flashcards.

### Phase 5: Polish & Optimization (Weeks 18-21)

Week 18: UX Improvements

- Add pronunciation feedback with IPA guides

- Implement smooth animations and transitions

- Optimize voice latency (<5s end-to-end)

- Add offline mode for flashcards and lessons

- Improve error handling and recovery

Week 19: Performance & Scale

- Optimize database queries (add indexes)

- Implement Redis caching for API responses

- Add rate limiting and abuse prevention

- Optimize Gemini API usage (reduce costs)

- Load testing and bottleneck identification

Week 20: Analytics & Monitoring

- Integrate Mixpanel for user behavior tracking

- Set up Sentry for error monitoring

- Create internal admin dashboard for metrics

- Implement A/B testing framework

- Build automated weekly reports

Week 21: Beta Preparation

- Write onboarding flow with level assessment

- Create in-app tutorial and help system

- Add feedback mechanism (thumbs up/down, survey)

- Polish UI/UX based on internal testing

- Beta test with 10 internal users

Deliverable: Polished, performant app ready for external beta launch.

### Phase 6: Beta Launch (Weeks 22-25)

Week 22-23: Closed Beta

- Launch to 50 external beta users (target user profile)

- Monitor engagement metrics daily

- Collect qualitative feedback (weekly surveys)

- Fix critical bugs and UX issues

- Iterate on AI prompts based on quality of hints/polish/tutor

Week 24: Iteration Based on Feedback

- Implement top 5 requested features

- Improve correction accuracy (reduce false positives)

- Optimize AI Tutor explanation quality

- Add most-requested content (lessons, scenarios)

- Refine daily goal algorithm

Week 25: Public Launch Prep

- Finalize App Store and Google Play listings

- Create marketing website and landing page

- Write privacy policy and terms of service

- Set up customer support (email, in-app chat)

- Submit to app stores (iOS review ~3-5 days)

Deliverable: Public launch to 500+ users with stable, validated product.

### Post-Launch: Iteration (Months 5-6)

Features to Add Based on Beta Data:

- Advanced pronunciation analysis (phoneme-level, if Whisper data supports it)

- Conversation scenario library (20+ business scenarios)

- Group study mode (practice with friends)

- Integration with real Brazilian content (news, podcasts)

- Web app version for desktop users

- Premium tier features (unlimited hints, advanced analytics)

Business Model Validation:

- Test freemium limits (10 sessions/month free vs. 20 vs. unlimited)

- Price testing ($10/month vs. $15/month vs. $20/month)

- Measure conversion funnel (free signup → active use → paid conversion)

- Target: 25% free-to-paid conversion within 90 days

Success Criteria for Next Funding Phase:

- 40% day-30 retention

- 5+ sessions per week per active user

- 4.5+ star rating on app stores

- 25% conversion to paid tier

- Expansion plan to other language pairs (Spanish, French, Mandarin)

## Success Metrics & KPIs (Updated)

### Leading Indicators (Weeks 1-4 Post-Launch)

Engagement

- DAU (Daily Active Users): Target 30% of total users

- Session completion rate: Target 75% (users finish sessions they start)

- Feature adoption:

  - Target 60% use both voice and text modes within first week

  - Target 40% use Smart Hints at least once in first 3 sessions

  - Target 50% use Magic Polish at least once in first week

- Average session duration: Target 8-12 minutes

Scaffolding Usage (New Metrics)

- Hint dependency reduction: Target 20% reduction in hints per session over first 30 days

  - Week 1 baseline: Average 5 hints/session

  - Week 4 target: Average 4 hints/session

- Magic Polish frequency: Monitor for over-reliance

  - Healthy: 30-50% of messages polished

  - Over-reliant: 70%+ polished (user not learning independently)

- AI Tutor consultation rate: Target 30% of corrections consulted

  - Indicates users seek deeper understanding

Quality

- AI correction accuracy: Target 90%+ (manual review sample of 100 corrections/week)

- Voice recognition accuracy: Target 85%+ word accuracy (Whisper metrics)

- Hint relevance: Target 80%+ of hints rated useful by users

- Magic Polish quality: Target 85%+ transformations improve professionalism (manual review)

- AI Tutor explanation clarity: Target 75%+ rated "helpful" (vs. "unclear")

### Lagging Indicators (Months 1-3 Post-Launch)

Retention

- Day 1 retention: 80%

- Day 7 retention: 60%

- Day 30 retention: 40%

- Monthly Active Users (MAU) growth: 15% MoM

Learning Outcomes

- Corrections mastered: Average 10+ per user per month

- Scaffolding independence: 25% reduction in hint usage from month 1 to month 3

  - Users graduating from "training wheels"

- Vocabulary retention: 70%+ after 30 days (flashcard review accuracy)

- Grammar patterns mastered: 3+ patterns to 80%+ confidence within 60 days

- User-reported improvement: 70%+ report confidence increase in 30-day survey

- Business conversation readiness: 50%+ feel comfortable having business conversations in Portuguese (survey)

Monetization (Future)

- Free-to-paid conversion: 25% within 90 days

- Monthly recurring revenue (MRR) growth: 20% MoM

- Customer lifetime value (LTV): $150+ per paying user (assuming $15/mo * 10-month retention)

- Churn rate: <5% monthly for paid users

## Open Questions & Decisions

### Product Decisions

Scaffolding Dependency Management

- Question: Should we actively encourage users to wean off hints/polish, or let them self-regulate?

- Options:

  - A) Passive approach: Show metrics ("You used 20% fewer hints this month!") but don't restrict

  - B) Active approach: After 30 days, cap hints at 3 per session to force independence

  - C) Adaptive approach: If user's accuracy rate >80% for a grammar pattern, disable hints for that pattern

- Decision needed: Test in beta. Recommendation: Start with A (passive), add B (active) if users plateau.

Magic Polish Cultural Alerts

- Question: How aggressive should cultural alerts be? Risk of false positives annoying users.

- Current approach: Only flag severe gaffes (rude commands, inappropriate idioms)

- Decision needed: Expand to moderate alerts (e.g., "This phrasing might sound too casual for a CEO") or keep conservative?

AI Tutor Personalization Depth

- Question: Should AI Tutor pull in user's actual work context (e.g., job title, industry) for hyper-personalized analogies?

- Privacy consideration: Requires users to share more personal data

- Decision needed: Make it opt-in ("Improve AI Tutor with your work context?") or skip for MVP

### Technical Decisions

Gemini Model Selection for Production

- Question: Gemini 1.5 Flash vs. 1.5 Pro split strategy

- Current plan:

  - Flash: Smart Hints, Magic Polish (latency-critical, high volume)

  - Pro: AI Tutor, Weekly Focus (can tolerate 5-7s latency, lower volume)

- Decision needed: Validate latency in production. If Flash is fast enough for AI Tutor, use it to reduce costs.

Voice Recording Storage

- Question: Store all voice recordings indefinitely for quality improvement, or auto-delete after 30 days for privacy?

- Options:

  - A) Store all, require explicit GDPR consent, allow user deletion anytime

  - B) Auto-delete after 30 days unless user opts in to long-term storage

  - C) Never store recordings, only transcriptions

- Trade-off: A enables quality improvement but privacy concerns. C is privacy-friendly but limits debugging.

- Decision needed: Legal review on GDPR/CCPA compliance. Recommendation: Start with B (30-day retention).

Offline Mode Scope

- Question: Which features should work offline?

- Current plan: Flashcard review, lesson reading, vocabulary library browsing

- Blocked offline: Real-time conversation (requires AI), hint generation, polish

- Decision needed: Is offline lesson practice (static exercises, no AI feedback) valuable enough to build?

### Business Model Decisions

Freemium Limits

- Question: How many sessions/month should free tier allow?

- Options:

  - A) 10 sessions/month free (forces decision by Week 2)

  - B) 20 sessions/month free (allows Month 1 exploration)

  - C) Unlimited sessions, but limit scaffolding features (e.g., 10 hints/month, 20 polish uses/month)

- Trade-off: Lower limit drives conversion faster but may lose users before they see value

- Decision needed: A/B test in beta. Recommendation: Start with B, monitor engagement.

Pricing

- Question: Monthly subscription price point

- Market benchmarks: Duolingo Plus ($13/mo), Babbel ($13/mo), Premium tutors ($20-30/session)

- Value prop: Unlimited AI practice + scaffolding + cultural coaching

- Options: $10/mo (aggressive undercut), $15/mo (market rate), $20/mo (premium positioning)

- Decision needed: Willingness-to-pay survey during beta. Recommendation: Start at $15/mo.

B2B Opportunity

- Question: Should we pursue corporate language training partnerships early?

- Opportunity: Companies with Brazil operations (tech, finance, manufacturing)

- Consideration: Requires sales resources, custom features (team dashboards, progress reports for managers)

- Decision needed: Validate individual user traction first (1000+ active users), then pilot with 2-3 corporate partners.

## Risk Mitigation

### Technical Risks

Risk: Gemini API latency >5 seconds, breaking user experience in voice mode

- Mitigation: Implement aggressive timeout (4 seconds), fallback to cached generic hints if API slow

- Monitoring: Track P95 latency, alert if >5s for 5 consecutive requests

Risk: Whisper STT accuracy <80% for accented English speakers

- Mitigation: Offer Google Cloud STT as alternative, let user choose provider in settings

- Testing: Beta test with diverse accent profiles (Indian, Chinese, Spanish-accented English)

Risk: ElevenLabs TTS sounds robotic or unnatural

- Mitigation: Record sample conversations, A/B test against Google Cloud TTS Journey voices

- Fallback: Allow user to switch TTS provider in settings

Risk: Database performance degrades at scale (10k+ users)

- Mitigation: Add database indexes on all foreign keys, implement query caching with Redis

- Monitoring: Track query execution time, optimize slow queries (>100ms)

### Product Risks

Risk: Users become over-reliant on scaffolding, don't achieve independence

- Mitigation: Track hint dependency over time, show users their progress toward independence

- Intervention: After 60 days, suggest "Challenge Mode" (no hints/polish) for confidence building

Risk: AI Tutor explanations are too complex or use jargon, confusing users

- Mitigation: Implement user rating system (helpful/unclear), iterate on prompts based on feedback

- Testing: Manual review of 50 explanations per week, rewrite prompts if <75% helpful rating

Risk: Cultural alerts create anxiety or over-complicate interaction

- Mitigation: Only flag severe cultural gaffes (rude phrasing), allow users to disable alerts in settings

- Testing: Beta user feedback on alert frequency and usefulness

Risk: Magic Polish makes users lazy, they type in English and rely on translation

- Mitigation: Track if user types primarily in English vs. Portuguese, nudge toward Portuguese with gamification

- Gamification: "Portuguese Streak" badge for typing 5 consecutive messages in Portuguese without polish

### Business Risks

Risk: Free tier users never convert to paid

- Mitigation: Gate advanced features (unlimited hints, AI Tutor) behind paywall after 10 uses

- Testing: A/B test conversion rates with different limits (10 vs. 20 vs. unlimited free uses)

Risk: Churn after 30 days due to lack of long-term engagement

- Mitigation: Introduce social features (leaderboards, study groups) to build community

- Retention tactics: Weekly progress emails, milestone celebrations, exclusive content for long-term users

Risk: Competitors (Duolingo, Babbel) copy scaffolding features

- Defense: Build proprietary dataset of common mistakes by English speakers learning Portuguese

- Moat: Deep cultural coaching and business-specific scenarios are hard to replicate

## Appendix

### Glossary

Scaffolding: Pedagogical approach providing temporary support that's gradually removed as learner gains competence

Conversation Freeze: Anxiety-induced inability to recall vocabulary/grammar during real-time conversation

Intermediate Plateau: Common learning stage where progress stalls despite passive comprehension improving

Pinglish: Code-switching phenomenon where learners mix Portuguese and English words in same sentence

SM-2 Algorithm: SuperMemo 2 spaced repetition algorithm for optimizing review intervals

CEFR Levels (A1-C2): Common European Framework of Reference for language proficiency

Subjunctive Mood: Grammatical mood expressing uncertainty, wishes, emotions (critical in Portuguese)

Clitic: Unstressed pronoun attached to verb (e.g., "Deu-me" vs. "Me deu")

Gemini Long-Context Window: Ability to process 1M tokens in single request, enabling entire user history inclusion

### Competitive Analysis (Updated)

Duolingo

- Strengths: Gamification, large user base, free tier, mobile-first

- Weaknesses: Rigid lesson structure, no real conversation practice, generic scenarios

- Iwry Differentiator: Real-time AI conversation with scaffolding, business-specific content, cultural coaching

Babbel

- Strengths: Structured curriculum, speech recognition, some business courses

- Weaknesses: Expensive ($13/mo), repetitive exercises, limited AI interaction

- Iwry Differentiator: Advanced AI (Gemini) for natural conversations, Magic Polish for writing, deeper cultural insights

Pimsleur

- Strengths: Audio-focused, emphasis on speaking, proven method

- Weaknesses: Very expensive ($20/mo), no writing practice, dated UI, no AI

- Iwry Differentiator: AI conversation partner 24/7, text practice included, modern UX, scaffolding features

iTalki (Human Tutors)

- Strengths: Real human conversation, authentic cultural immersion, personalized feedback

- Weaknesses: Expensive ($10-30/hour), scheduling friction, inconsistent tutor quality, high-pressure

- Iwry Differentiator: Unlimited AI practice at fraction of cost, no scheduling, consistent quality, Smart Hints reduce pressure

Rosetta Stone

- Strengths: Brand recognition, immersive method

- Weaknesses: Very expensive ($36/mo), slow pacing, limited business content, no AI

- Iwry Differentiator: Faster progression for busy professionals, AI-powered, business scenarios, scaffolding for intermediate plateau

ChatGPT for Language Learning (DIY)

- Strengths: Free (or $20/mo for Plus), flexible, can simulate conversations

- Weaknesses: No structured curriculum, no progress tracking, no spaced repetition, generic corrections

- Iwry Differentiator: Purpose-built for Portuguese learning with cultural context, structured progress system, spaced repetition, Smart Hints and Magic Polish features

### References

Language Learning Research

- Krashen's Input Hypothesis (comprehensible input drives acquisition)

- Vygotsky's Zone of Proximal Development (scaffolding theory foundation)

- Output Hypothesis (speaking practice critical for fluency)

- Spaced Repetition (Ebbinghaus forgetting curve, SM-2 algorithm)

Portuguese Language Resources

- "Ponto de Encontro" textbook (Brazilian Portuguese grammar)

- Dicionário Informal (Brazilian slang dictionary)

- Business Portuguese etiquette guides

Technical Documentation

- Gemini API: https://ai.google.dev/docs

- Whisper API: https://platform.openai.com/docs/guides/speech-to-text

- ElevenLabs: https://elevenlabs.io/docs

- React Native: https://reactnative.dev/docs

- PostgreSQL: https://www.postgresql.org/docs

## Next Steps

Immediate Actions (Week 1):

- Review & approve this PRD with stakeholders

- Assemble development team:

  - 1 Senior Backend Engineer (Node.js, PostgreSQL, Gemini API integration)

  - 1 Senior Mobile Engineer (React Native, iOS/Android)

  - 1 Frontend Engineer (React, web app)

  - 1 Product Designer (UI/UX, user research)

  - 1 Content Creator (Brazilian Portuguese native, lesson/scenario writing)

- Set up project management (Linear or GitHub Projects)

- Create technical architecture document (detailed service breakdown, API contracts)

- Set up development environment (repo, CI/CD, staging environment)

Week 2-3: Begin Phase 1 (Infrastructure & Core Backend) Week 4-5: Voice Practice MVP Week 6-9: Scaffolding Features (Smart Hints, Magic Polish, AI Tutor)

Monthly Stakeholder Reviews: First Friday of each month, review progress against roadmap, adjust priorities based on learnings.

End of PRD v2.0

This PRD is production-ready and incorporates the sophisticated scaffolding concepts from v2.0 while maintaining the comprehensive structure and detail of v1.0. Ready for technical architecture design and development kickoff.